## Slide 1
28 June 2023.
DRD4 – Detector R&D Collaboration on
Photodetectors and Particle ID
+ SciFi tracking + Transition Radiation »Next steps» Zoom meeting Organizers: P. Krizan and C. Joram
On beahlf of DRD4 Preparation Team

## Slide 2: Next steps and outlook
Submission of an R&D proposal on 31.07.2023 is very hard to achieve
There are indications that submission of a draft proposal is sufficient if it will be finalised in autumn.
We propose that the DRD4 preparation team shall become an ad interim management, in charge until 1st DRD4 collaboration meeting in 2024 (after DRD4 approval). In this meeting a new management team shall be elected.
We will invite all groups signed up for a given theme (group of WPs) to meetings to better define work plan, milestones, resources, budgets.
We will spend the remaining 4 weeks on drafting the R&D proposal, counting on the possibility to finalise it in autumn.
Please help us by respecting deadlines. It’s quite some extra work to deal with missing or late information.

## Slide 3
Feb Mar Apr Mai June Jul Aug Sep Oct Nov Dec Jan 2024
24/02 Send invitation =>
08/03 Small zoom meeting =>
Send out questionnaire =>
questionnaire returned =>
Community meeting =>
Start proposal writing=>
Submit Draft proposal =>
Start of activities =>
DRD4 tentative timeline
(has to fit in ECFA global plan)
31.07.2023
Official deadline for
proposal submission
today
4 weeks!
20 pages expected.
Polish Draft proposal =>

## Slide 4
 | Co-Chairs | Christian Joram | Peter Krizan
 |  | Convenor 1 | Convenor 2
WG1 | Photodetectors | Rok P | Peter K
WG2 | Particle ID | Christian | Sajan E
WG3 | Technological | Fulvio T | Alessandro P
WG4 | Software | Sajan E | Chris Jones
WG5 | SciFi + TR | Christian  |  tbd
WG6 | Future | Massimiliano F | Imad L
WP1 | Solid state photodetectors | Rok P | Peter K
WP2 | Vacuum based photodetectors | Massimiliano F | Imad L
WP3 | RICH and imaging detectors with low mass and high timing resolution | Alessandro P | Fulvio T
WP4 | compact high performance time-of-flight detectors | Roger F | Eugenio N (tbc)
Proposed interim management team for DRD4 until 1st meeting of DRD4 in 2024.