## Slide 1: SPS status
Arthur Spierer for the SPS team
12th of October 2023, PS-SPS users meeting

## Slide 2: SPS week 41
  Availability from Thu to Thu: Overall 87.9%, NA: 89%, AWAKE: 99%
    1h beam stop for RF on Monday & injectors faults
  NA
    Ion source refill on Thursday 12 from 6h to 18h
  AWAKE
  LHC
    New shorter 10 inj. cycle will be tested operationally starting from Thursday 12
  No MDs this week
  Next week
    MDs
      Long parallel (ion) MD moved from Thursday to Monday
      The slot is extended by 2h → 8h-20h00 instead of 8h00-18h00
    LHC
    AWAKE
  Coordinator next week: Francesco velotti
  Coordination meeting on Monday 11.30

## Slide 3: SPS availability overview
Linac3
Linac4
Linac3