## Slide 1: Interim Report
Purpose
Part of the European Accelerator R&D Roadmap
MuCol deliverable
Help to increase support from Council and other funding agencies
Manage expectation for next reports
Prepare key elements of the R&D

## Slide 2: Interim Report Key Messages
Strong interest in the collaboration
  E.g. US P5 ask
Substantial increase in resources
  Thanks to EU Design Study
  More resources in institutes (e.g. CERN MTP)
Good progress in studies
  Many examples
Still not at required level
  Manage expectations for 2025/2026
Synergies
  Strong synergies exist, in particular for HTS magnet development, strong impact on society
What will we need in the future?
  RF test stand, demonstrator etc.
  Technology developments

## Slide 3: Interim Report Structure
Collaboration Development (Nadia Pastrone, Steinar Stapnes, Daniel Schulte, also Mark Palmer, Sergo Jindariani, Diktys Stratakis)
Members, contributions, MuCol, US plans
Implementation Considerations
Staging
Maturity
Timeline considerations
Reuse of existing infrastructure, Europe and US, site considerations
Physics Potential (Andrea Wulzer)
Also synergy physics case
Physics, Detector and Accelerator Interface (NN)
Physics and detector needs (NN)
MDI (Anton Lechner)
Detector (Donatella Lucchesi)
Concepts (Lorenzo Sestini)
Technologies (Nazar Bartosik)
Performance (Massimo Casarsa)
Accelerator design
Overview
Proton complex (Natalia Milas)
Muon production and cooling (Chris Rogers)
Acceleration (Antoine Chance, Heiko Damerau)
Collider ring (Christian Carli)
Collective effects (Elias Metral)
Accelerator technologies
Magnets (Luca Bottura)
Power converter (Fulvio Boattini)
RF (Dario Giove, Alexej Grudiev)
Target (Marco Calviani, Anton Lechner)
Beam-matter interaction (Anton Lechner)
Muon cooling module (Lucio Rossi, Roberto Losito)
Cryogenics (Rob, Patricia)
Vacuum (Jose)
Instrumentation (Thibaut?)
Absorbers and beam intercepting devices (Rui, Jose, Anton)
Radiation and protection (Claudia)
Civil engineering (Yuri, John)
Movers (Antii, Carlotta)
Electric supply (EN/EL?)
HVAC (Ingo Ruehl, just to identify risks)
General safety considerations (Claudia to coordinate)
Synergies
Technologies (Luca Bottura, …)
Facilities (Chris Rogers)
R&D programme development
Demonstrator (Roberto Losito, Chris Rogers)
RF test stand (Dario Giove, Alexej Grudiev)
Magnet test facility (Lucio Rossi, Luca Bottura)
Other test infrastructure required (HiRadMat, …) (Roberto Losito)
Executive Summary (Nadia Pastrone, Steinar Stapnes, Daniel Schulte)

## Slide 4: Interim Report Section Layout
Could be similar layout for each section
However might want to group the whole report into this as parts (the first two together) and have sections under them
System Overview
Short description of the system
Key challenges
Reminder of key challenges of the system?
Work progress since Roadmap
Status of the current concept
Work planned for Evaluation Report
Based on existing resources, until end of 2025
Important missing Effort
What would be important to add?

## Slide 5: Credible Timeline
Become more specific about staging concept
Start considering realistic timelines
15 years to start 3 TeV construction
  Using HTS for muon production and cooling, Nb3Sn for collider ring (11 T, 16 cm aperture)
30 years to start 10 TeV construction
  Use HTS/hybrid throughout
About 7 years of construction for each stage
Can operate up to 13 years at 3 TeV, overlap of construction and operation except for last two years
  Maybe 2 years of long shutdown, luminosity ramp-up in first 2-3 years
  Maybe 9-10 years of full luminosity, can relax luminosity target (before assumed 5 years)
Plan is consistent with human resource limitations during construction and initial operation of first stage
Stretches budget (cost of both stages are expected to be similar)
Allows significant technology advances between stages
Total operation time similar to full CLIC programme (and cost maybe below)

## Slide 6: Credible Timeline
In future will develop timeline for the
magnet development and test station
demonstrator
RF technology / test station / cooling cell module
other technologies
Focus on green field for now
Still at the beginning
Fair collaboration with the US and other regions
At the end will consider reusing the SPS and LHC tunnels for the muon beam accelerating stages
What to do about LHC tunnel?
  3 TeV accelerator, but delays project
  10 TeV accelerator, but have to consider neutrinos more

## Slide 7: Plan for Interim Report
Kick-off meeting: today, October 17
Initial draft November 3
Should contain bullet points of messages
Important input for executive summary
Complete draft November 17
Fully formulated text
Content editing completed December 1
Iteration of main editors with section editors to harmonise level, contant etc.
Language edited December 15
IAC review January 2024
Submission to EU and LDG/CERN Council February 2024
Page goal: maximum of 4 pages per section