Polymer Laboratory Weekly Meeting Summary – 12.10.2023

English version

- General information:

- Discussion on Personal safety equipment mandatory on the laboratory. We agreed to wear at least the safety shoes and the other PPE depending on the activity carried out. No specific PPE for office work.

- Team building training on the 19th & 20th of October for staff, fellows, and project associate members. The course will be in French, non-speaking French people can skip the course.

- Environmental Stress Cracking study on thermoplastic polyimide used in ITER coils presented by Roland.

- Operation & Services:

- 3D printing with the Project 6000 printer, waiting to change the pump of the Viper S2 printer.

- Several bounding of gauges- what does it mean?

- 3D Printing:

- Science Gateway maquettes and others.

- 12T layer jump mock-up printed.

- Ventilator: work on going, main frame to be print in PC (FDM), improving of the bonding (adhesive and geometry) and the elastomeric part (new PUR).

- Waiting to receive the RG35 samples to characterize the NEXA 3D SLA printer.

- Purchase of the degassing system: waiting for some parts from UK. Possibility to build a home-made one.

- Impregnation of GaToroïd coil in MY750+Jeffamine D400 next week.

- Experiment BORIS, bounding of tubes. Need to find a low viscosity adhesive (cryogenic and radiation resistant) such as LOCTITE Stycast EE4215+HD3561 or HUNSTAMN AY103/HY991.

- The silicone RTV 4250-S (Green) is no more continued. Test to find a silicone to replace it. First candidate to viscous. Decision to buy 100kg of the RTV 4250-S while looking to some silicone to replace it.

- Request from Didier Lombart to make bellows for CMS experiment to transfer aerogel. Two designs are already done and waiting to be tested.

- Projects (R&D):

PUR Jacks degradation study: jigs design and to be manufactured, samples to be cut. PUR proposed by POLAB to replace the actual PUR to be cut prior testing.