## Slide 1: Progress with PRs – merged
PR #801 (AV, based on Jorgen’s PR #774) – MERGED (approved OM)
  Add GpuAbstraction.h (including HIP implementation) and HIP makefile targets
  Tested on AMD GPUs on the LUMI HPC
PR #811 (AV, based on Olivier’s mg5amcnlo changes) – MERGED (approved OM)
  Update mg5amcnlo submodule to Olivier’s most recent gpucpp branch commits
PR #368 (AV) – MERGED (approved OM)
  Remove gXXX.cu symlinks for XXX.cc files in generated code
  Build XXX_cu.o from XXX.cc using “nvcc –x cu”
  Build XXX_cu.o from XXX.cc using “hipcc –x hip”
    Eventually: XXX_hip.o instead? I think it would be better...
    (And eventually split also XXX_cppnone.o, XXX_cppavx2.o etc? I think probably not...?)

## Slide 2: Progress with PRs – ready to merge
PR #809 (AV) – ~READY TO MERGE (approved OM, waiting for SR approval)
  Add support for ROCRAND on AMD GPU (as suggested by SR)
  Implemented via the HIPRAND API (drop-in replacement for CURAND)
    Implemented: random numbers on GPU device
    Not yet implemented (WIP in HIPRAND): random number on CPU host, random number ordering
PR #796 (AV) – ~READY TO MERGE (finalizing discussions with SR)
  Add fbridgesequence_nomultichannel function, needed by SR in channel array PR
  Can be merged independently of the channel array PR (and I suggest we do)

## Slide 3: Progress with PRs – almost ready or WIP
PR #813 (OM) – ~ALMOST READY TO MERGE (waiting for AV review)
  OM: moved handling of a few files (counters.cc etc) from patchMad.sh to ‘proper’ plugin
  AV: this was ok for .MAD but added unnecessary files in .SA, added an ugly hack to fix that
  OM: implemented a better fix than AV’s ugly hack... waiting for review
PR #798 (AV, based on Jorgen’s #775) – ~ALMOST READY (must fix new conflicts)
  Separate build targets for CUDA and C++ (and must now add HIP)
  This was complete and ready to merge before recent merges
    Now there are a few ~easy conflicts to fix (HIP, HIPRAND, gXXX.cu all changed makefiles)
  As discussed last week: suggest to merge this before selected changes in SH’s PR #753
Issue #765 (SR’s new_interface_wrap branch, no PR yet) – WIP?
  From scalar channel ID to array of channel IDs
  Will use AV’s fbridgesequence_multichannel in PR #796
  Eventually need also Olivier’s mg5amcnlo gpucpp_wrap (not yet in gpucpp): complete?

## Slide 4: madgraph4gpu vs. mg5amcnlo_cudacpp
The PAST and PRESENT: https://github.com/madgraph5/madgraph4gpu (up to date)
  This contains the code generation plugin but also tests and generated code
  PRs currently still all go here
  Our issue tracker is still here
  The old CI (SH) uses generated code, the new CI (AV, to be extended) uses the plugin only
  OM: it is difficult to review PRs here because also tests and generated code change
The FUTURE: https://github.com/mg5amcnlo/mg5amcnlo_cudacpp (6 months old)
  This contains ONLY the code generation plugin
OM suggests: remove tests and generated code from the old repo to ease PR reviews
AV suggests instead: let’s move to the new repo asap (let’s drain existing PRs...)
  Personally I definitely want to keep an old repo as is with tests and generated code
  Todo: update new from old repo (or better: I can recreate it from scratch if you prefer?)
    Todo: scripts to update new from old, keeping history (I have ~scripts for this, uncommitted)
    Todo: scripts to update old from new, keeping history (if we merge directly in the new repo)
  Question: when do we consider the new repo the reference and the old repo a legacy?
  Todo: add AV’s “new” CI tests to new repo (main issue, set up GPU nodes – SH?)
  Also todo: add cudacpp module under PLUGIN in https://github.com/mg5amcnlo/mg5amcnlo
    Todo? Implement “minimal”, “maximal”, “last validated” checks based on github commits???

## Slide 5
Backup – from last week

## Slide 6: Makefiles – two options forward?
Option 1 (one-step) – start from Stephan’s PR #753 (itself based on Jorgen’s #775)
  Advantages:
    Stephan’s commits are immediately included
  Disadvantages:
    One-step approach mixes logically different features – debugging issues is more complex
    Inherits issues to be fixed in Jorgen’s PR – disentangling and debugging issues is more complex
    No HIP support until all makefiles issues are solved – will take longer, Nathan is waiting for it
Option 2 (two-steps) – start from Jorgen’s #775 first, later add Stephan’s PR #753
  Advantages:
    Debug issues in Jorgen’s PR separately from any issues in Stephan’s commits, logically cleaner
    HIP support may be added before all issues in Stephan’s PR are fixed, Nathan may work earlier
  Disadvantages:
    Must fix conflicts in the merge, or (better) add back Stephan’s features one by one
I would most certainly go for option 2 – technically more appropriate

## Slide 7: Other missing items before a release
Update the plugin (issue #661) – or recreate it with the full history?
  mg5amcnlo_cudacpp exists with the full history but is stuck to Aug 30
Do we want to try and fix some EFT and SUSY before the release?
See also the May 2023 summary (issue #671): not up to date but still relevant
  The issues that are still open remain desirable, though not strictly necessary
  Many issues mentioned there have been fixed/completed
  Only a few new issues have appeared (e.g. channel id array)
Am I missing some very big thing not mentioned above?