LL, April 26th 2011

Comments on the CDR progress, April 26th

| Chapter | Comment |
| --- | --- |
| 1 | Introduction: unchanged |
| 2 | Physics: deadline of 30/4 recently confirmed, J. Wells and G. Giudice |
| 3 | Conditions + requirements: Mark Thomson says he is working on it and he is making progress (Mark is sole editor of chapter 3) |
| 4 | Place-holder chapter |
| 5 | Detector concepts: chapter text was uploaded in SVN on 20/4/2011. |
| 6 | Vertex: discussion took place between editors Steve Worm, Dominik Dannheim and Bill Cooper on 8/4. Dominik is producing a note on the detector simulations, Bill is doing thermal studies, Steve and Lucie will look into a technology roadmap. Next editors discussion for CH6 on 29/4. This chapter will be late, ~mid-end June (with drawings missing). |
| 7 | Tracking: Dedicated TPC meetings are now taking place. Work plan is established with Martin Killenberg, in collaboration with Jan, Takeshi and with Steve Aplin (next meeting on May 4th). Overall ILD and SiD tracking plots are near completion (resp. Jacopo Nardulli and Christian Grefe). Tim Nelson has committed some text on tracking in SVN. This chapter seems to lack coordination (Carlos Lacasta). |
| 8 | Calorimetry: we received a few pages from Andy White describing the SiD HCAL layout for ILC. This requires translation into the SiD HCAL layout for CLIC. It therefore requires new “engineering” drawings. |
| 9 | Magnets: Initial draft chapter was delivered on 12/4. Subsequently Andrea Gaddi received comments from Alain Herve, Herman ten Kate and Lucie - he will digest these and make the changes to accomodate all the comments, but this will take longer than end of April (he has to produce additional material, not just change the text) |
| 10 | Muon: two internal notes on the muon system and on muon ID are now in a nearly final state. The muon chapter will be derived from there. |
| 11 | Very forward calorimetry: Not much news (apart from panic-emails) since last time. New editors discussion scheduled for 28/4. |
| 12 | Readout and DAQ: seems very little work. Mostly follow the ILD-LoI example, with some limited SiD-LoI additions and some general statements on time-stamping and power pulsing. Instructions were finally sent to Alex Kluge. |
| 13 | Interaction region + integration: The chapter was delivered on 12/4. The chapter is in a good state. Comments received from Konrad and Lucie. We expect final delivery of the chapter within 2 weeks. After that it can be converted to latex (volunteer?) and put in SVN. |
| 14 | Physics performance + benchmarks: Jan Strube uploaded (23/4) brief outline of the packages used and description of detailed treatments of hits and timing. |
| 15 | Future plans and R&D prospects: no news since last time |
| 16 | Cost: Draft chapter text on cost dependencies was discussed at the last “costing” meeting (19/4). |
| 17 | Conclusion |
| Append. A | LCD note for CLIC_ILD exists |

See: https://indico.cern.ch/conferenceDisplay.py?confId=115034

See: https://indico.cern.ch/conferenceDisplay.py?confId=115034

See: https://indico.cern.ch/conferenceDisplay.py?confId=115045

https://edms.cern.ch/document/1134612/2.0