## Slide 1: Detector Load transferring to the transport configuration
D. Giugni

## Slide 2: Outline
In some extends we are actually in a phase where some reverse-engineering is required to finalize the tools and set the procedures.
Some integrations aspects are not clear yet and those should be baselined for the GM review.
One of them is related to the configuration shipment of the two OEC’s to CERN.
Also testing configurations of the full layer(s) must be finalized.
Take the following slides as the “status of understanding” and proposals to coherently reach a common approach.

## Slide 3: Integrating, testing and shipping [HS  layer]
The support scheme of the parts of the detectors varies vs. the integration phases.
We go from supporting the HalfShell from an external cradle during the Half Rings loading…
… to the layer clamping where the load is transferred from the cradle to the axial support on the integration tool.
HS L2
HS L2
Cradle
Full L2

## Slide 4: Integrating, testing and shipping [HS  layer] (2)
One side of the support of the detector let the flange to slide axially and can take the contraction of the basement during the cool down.
For testing and cycling we have, at this point, two options:
L2
Services

## Slide 5: Integrating, testing and shipping [HS  layer] (2)
Option 1
  Drop the thermal cycling on the full L2 and slide over the detector a dry box and do the testing
  Thermal cycling is done on the HS assembly only.
L2
Services

## Slide 6: Integrating, testing and shipping [HS  layer] (2)
Option 1
  Drop the thermal cycling on the full L2 and slide over the detector a dry box and do the testing
Option 2
  Thermal cycling is done on the Full Shell too. The detector can be jacked-up via spring loaded wheels and the entire layer is moved to the climate chamber for cycling and testing carrying the bottom panel of the integration tool
L2
Services

## Slide 7: Shipping configuration
Regardless the testing paradigm for each full layer, at a certain point the detector should be configured for shipping
I would say that the detector should be supported in its natural configuration during the shipping. I.e. off its supports points to the rail system. This also reduce the workload in SR1.
So, in the clear room we should be going from this configuration to…
L4
Services

## Slide 8: Shipping configuration –Load Transfer-
… this one.
Sliders mounts and the rail system must be installed, and load must be transferred from the axial flange to the rails.
However, regardless the discussions I had with people here working on the integration, it is unclear how this can be safely done.
  I think we should put some effort to baseline the process for the GM review.
L4
Services

## Slide 9: Adding the shipping box
The shipping box share the integration tool basement.
I suggest to slide the top structure from the side.
L4
Services
Concrete floor
Clean Room
floating floor
Bottom panel of the integration tool
Structural Frame

## Slide 10: Adding the shipping box (2)
And work around the detector to add the last front panel only
L4
Services
Concrete floor
Clean Room
floating floor
Bottom panel of the integration tool
Structural Frame

## Slide 11: Below the shipping box
A structural frame is foreseen below the botton panel of the box.
It is there since the first phases of the integration and it rests rigidly on the concrete floor
L4
Services
Clean Room
floating floor
Bottom panel of the integration tool
Concrete floor
Structural Frame

## Slide 12: Configuration for exiting the Clean Room
The spring and dumpers between the bottom panel of the box and the structural frame are activated for the transport by removing the locks.
Spring loaded wheels are also mounted on the structural frame and jacked down unto the concrete floor
To take the detector out of the Clean Room part of the floating floor must be removed.
L4
Services
Clean Room
floating floor
Bottom panel of the integration tool
Concrete
Structural Frame