      Test beams future plans
        - Discussion session-
        Roman Pöschl
        LAL Orsay
CALICE Collaboration Meeting CERN May 2011

---
Situation at FNAL 2011 - 2013
- Usually high availability of beam lines
  CALICE DHCAL and later GEMs will benefit from this
- Basically no user between August 2011 and February 2012
Main boundary conditions at FNAL
~March 2012 shutdown of beam test line
During 2013 re-start of test beams
CALICE (European, Asian groups) should be brought into position to choose
FNAL as test beam site (Funding and logistical issue) !!!!
Comments on DESY
- Generally high availabilty of beam time and flexible scheduling
=> Ideal place for testing of small units
      CALICE Ecal(s) will make use of it

---
“CERN crisis” 2011
~today
- Tight schedule 2011 from the beginning
- TAX problem in north area => no beam until earliest ~10/6/11
Obsolete

---
Dealing with crisis in 2011
- Already small beam time (w.r.t.) CALICE request will be reduced further
  Make sure that CALICE will not fall over the edge
  Main concern is currently situation in beam line H8
  CALICE attitude towards upcoming SPS schedule
   1) Accept proportional reduction of beam time
   2) If constraints by e.g. ATLAS IBL don't allow this
   Make sure that there is no drawback that CALICE accepted early
   Running in original schedule
   => Ask for careful revision of non-LHC related test beams and
        test beam for LHC projects with smaller priority
Our “homework” - Check possibilities to go to PS!!!!

---
Towards 2012
- Unavoidably we won't be able to complete the program at CERN
  envisaged for 2011
- Beam time at CERN SPS in 2012!!!!
CALICE request would target at early 2012 running
Running of SDHCAL and W-Hcal as major devices
If possible within a common beam line
Priority but no mandatory condition for accepting beam time

---
Beyond 2012
Ideas but no plans for > 2012
- Major objectives: Hcal tests with W absorbers
        Combined test beam SiW Ecal/Hcal
- Current hypothesis: For major test beams only FNAL is available
  (modulo discovery at CERN)
  Most projects European and Asian based