## Slide 1
Token Transition update GDB, 27 March 2024 M. Litmaath v1.1

## Slide 2: Computing (1)
Campaign to have HTCondor CEs upgraded to maintained versions
  Intermediary version: v9.0.20
    Supports tokens, SSL (no VOMS mapping) and GSI (with VOMS mapping)
  Versions >= v23.x
    Support tokens and SSL without VOMS mapping
  Versions >= v23.5.2
    Support tokens and SSL with VOMS mapping! (release notes)
  To use SSL mappings with proxies, clients must also run recent versions!
  All versions support delegation of VOMS proxies to be used by jobs and APEL
    Mind this setting for APEL: USE_VOMS_ATTRIBUTES = True
  53 tickets, 14 solved
  Many sites prefer upgrading to EL9 at the same time, but APEL client, parsers and python-argo-ams-library (GGUS:165910) not yet available for that platform
    Expected soon, possibly from the WLCG repository temporarily
More details in Dec GDB update

## Slide 3: Computing (2)
APEL support for tokens is discussed separately between concerned parties
  APEL, HTCondor, ARC, several sites, EGI Ops, WLCG Ops Coordination
  Stopgap approaches for the time being
    Map token issuers / subjects / … to pseudo VOMS FQANs
    The rest of the machinery can stay unchanged
  Medium-term solution expected from the GUT Profile WG (see later)

## Slide 4: IAM service developments (1)
All production instances at CERN were upgraded to 1.8.3 still in Dec
  The services have been running OK
  Upgrades to 1.8.4 are planned for this Wednesday!
The “dteam” instance is already used for service monitoring with tokens
  Users are imported from the VOMS-Admin service until its retirement
  VO membership is managed by EGI Operations and WLCG Ops Coordination
The 3 small community VOs at CERN have instances since March 20
The instance for the “ops” VO will be announced in the coming weeks

## Slide 5: IAM service developments (2)
New instances for the LHC experiments will be created on Kubernetes
  For better load-balancing, logging, monitoring, GitOps and HA options
  They will eventually replace the current production instances on OpenShift
  Sites have been ticketed to add support for the future VOMS endpoints and token issuers
A timeline with tentative milestones for the transition from VOMS-Admin to full dependence on IAM has been agreed for the LHC experiments
  Some IAM code improvements should still happen beforehand
  VO admin training material will be provided e.g. for secretariats
  Supported use cases for the time being are:
    VO management
    VOMS proxies
    Low-rate token issuance for pilot jobs, SAM tests etc.

## Slide 6: Data Challenge 2024 (1)
DC24 was a major milestone in the WLCG transition to tokens
It has allowed scale tests with tokens of services involved in data management
  Rucio (ATLAS & CMS) and DIRAC (LHCb)
  FTS
  IAM
Preliminary reports by ~all stakeholders were presented and discussed in two DOMA meetings on March 6 and March 13
Full analyses will be presented and discussed in the Data Challenge sessions during the WLCG/HSF Workshop in May
ALICE use “access envelope’’ tokens with XRootD services since 20 years, but a future switch to WLCG tokens is an option being investigated

## Slide 7: Data Challenge 2024 (2)
DC24 was a big success overall and allowed us to draw conclusions from millions of transfers done with tokens!
It already looks clear that some ways in which tokens were used are not advisable for the long term
  FTS and IAM instances got overloaded in various ways, requiring interventions
Several ideas for more sustainable use of tokens will be discussed between experts of the services involved
  Concerning audiences, scopes, lifetimes, exchanges, refreshing, ...
For the time being, we keep relying on VOMS proxies for most data management

## Slide 8: AuthZ WG items (1)
Various IAM code changes are needed or desirable in the short term
  For example, fixing VO admin-related issues
  Lessons learned from DC24 should also be taken into account
    In particular, stop storing access tokens in the DB
  However, no high-rate usage is foreseen for the time being
    First, sustainable token usage patterns have to be agreed between the parties involved in data management
Version 2.0 of the WLCG token profile is expected this spring
  Fixing a number of issues encountered with v1.0
    In the description and/or implementation
  MW products must at least not reject v2.0 in tokens
    Nor any future v2.x minor revisions!
  There may be very few other code changes needed at this time

## Slide 9: AuthZ WG items (2)
The Grand Unified Token (GUT) Profile WG has met a few times (agendas)
  Good progress with its current main challenge: how to determine the VO for the token profiles and the various use cases we need to handle
    WLCG tokens, SciTokens, EGI Check-in tokens
  A new, common attribute will be defined with practical semantics
    Details TBD in upcoming meetings
The Token Trust & Traceability WG has also met a few times
  Aiming to equip site admins, VO experts, … with “tips & tricks” for tokens
    Recipes, tools, log mining, testing, debugging, monitoring, banning, ...
  For example, to prevent exposure of tokens through logs!
  Or how to use the “dteam” VO for monitoring with tokens
    See next page

## Slide 10: Auxiliary services
The March 7 Ops Coordination meeting had a presentation on MyToken
  Used at KIT e.g. to monitor dCache services with “dteam” tokens
  Further details are expected to be presented in a future meeting
At FNAL, a solution based on Vault and the htgettoken and httokensh clients is in production for various communities since >1 year
Such auxiliary services are expected to facilitate various use cases
  Production workflows
  Monitoring
  User workflows
    To help avoid that users need to know anything about tokens!

## Slide 11: Conclusions and outlook
A number of items will keep many parties busy in the next months:
  VOMS-Admin EOL
  IAM usability for VO administration by LHC experiments
  HA options for LHC experiment IAM instances
  Data management - lessons learned from DC24
  HTCondor CE versions that no longer support GSI
  APEL adjustments for tokens
  GUT Profile WG progress toward a new VO attribute
  Version 2.0 of the WLCG token profile
  More deployment and operations know-how
  More use of auxiliary services
And a steadily increasing experience with tokens all around !