## Slide 1: BGI Debrief and Planning for TS 2024 Few feedbacks YETS 2023/2024
Positive Feedbacks:
  Mech design improved and simplified;
  MME reactiveness (design & AP);
  Support from the department.
Aspects to improve:
  Technical:
    Magnet integration non-conformity (to be discussed with integration)
    Communication with AP on readiness of one of the chambers
    ECR approval late in the year
    Clearer workflow for testing  pieces needed and by when? Sometime difficult to have all components on shelf and ready for use.
    Cost of the design? Anything we could do here?
    Communication with RF group
  Project management level:
    Many changes to the design
    Lack of communication  lack of respect of the deadlines: we are one team, mistakes come from any direction but if they are promptly communicated then we can mitigate together as much as possible
    Far too many thing happened over YETS, which is already a busy period of the year
    Cannot work in ‘urgent’ mode throughout the project: this is acceptable for unforeseen aspects but not as a baseline  risk of lack of collaboration on the long term with other services at CERN

## Slide 2: BGI Debrief and Planning for TS 2024 Planning TS 2024

## Slide 3: BGI Debrief and Planning for TS 2024
SPS-BGI
TS 2024
  1 / 2 operational instruments? → planning
  M2 bolts torque calculations?
  Flange for the lab storage chamber?
YETS 2024 – 2025 / LS3
  Horizontal compensation magnet vacuum chamber?
  Third magnet?
LHC-BGI
YETS 2024 – 2025
  Timepix4 testing chamber?