## Slide 1: Progress:
Tickets: 66% done
  291/440 done, 154 left
  (+110 initially postponed to after LS3)
Story points:
  Points left: 400 + SmartNami
  Velocity before Xin arrival: ~70 pts / month
CI/CD:
  CD ok.
  CI mechanism ok, need to create more tests:
    Unit tests: 166 passed 54 to repair
    Connectivity tests: AT40x 70%, TS60 10%, TC2002 0%, LS15 0%
    Functional tests: 5%
Need specifications
3D view ? (QGIS or not), integration of Shapes?...

## Slide 2
Second Level Support (10%)
Pascal Weiss (TEMP)
Xin Jin (GRAE)
July 2026
February 2027
TSUNAMI V2
Commissioning
TSUNAMI V2
Development & Tests
TSUNAMI V2
Consolidation
TSUNAMI V2
Maintenance & Support
Scénario 1 (normal)
Tests
Pascal Sainvitu
Ideally keep the same organization

## Slide 3
Second Level Support (10%)
Pascal Weiss (TEMP)
Xin Jin (GRAE)
July 2026
February 2027
TSUNAMI V2
Commissioning
TSUNAMI V2
Development & Tests
TSUNAMI V2
Consolidation
TSUNAMI V2
Maintenance & Support
Scénario 2 (+ 6 mois)
Tests
Pascal Sainvitu

## Slide 4
Second Level Support (10%)
Pascal Weiss (TEMP)
Xin Jin (GRAE)
July 2026
TSUNAMI V2
Commissioning
TSUNAMI V2
Development & Tests
TSUNAMI V2
Consolidation
TSUNAMI V2
Maintenance & Support
February 2027
Scénario 3 (+1 an)
Tests
Pascal Sainvitu
V2 refactorisé