## Slide 2: Vacuum activities AD YETS 24-25
Vacuum sector 2B
    Exchange of broken filaments on sublimators
    Removal of the MKS RGA position 26
    Consolidation of the fixed pumping station 25-26

## Slide 3: Vacuum Support AD YETS 24-25
Vacuum sector 2B
  Extraction of the magnet BHN17 & QFN 26

## Slide 4: Vacuum Controls AD YETS 24-25
SCADA and PLC update
Cryopumps control type (VS_T) integration and commissioning
Consolidation of the AD/ELENA sector valve crates (x5) at the racks

## Slide 5: Vacuum activities AD LS3
Sector 1A
  Exchange of broken filaments on sublimators
  Investigate position 47 pressure variation
Sector 2A
  Exchange of broken filaments on sublimators
  Consolidation of the SS vacuum chamber 14

## Slide 6: Vacuum Support AD LS3
Sector 1A
  Extraction of QFC54
  Consolidation of the Kicker 55-56 feedthrough
  Pressure test of the Septum cooling circuit
Sector 2A
  Extraction of BHN11,BHN12, QFN 14, QDS15
Sector 2B
  Sector Valve shift
Sector 3
  Extraction of QDS27,QFN 28, QDN29A, QDN29B, QFN30,QDS31
Sector 4
  Sector Valve shift

## Slide 7: Vacuum Controls AD LS3
TCA3 cables to be pulled for: DR2B.VGI1906, DR4.VGI3206
SCADA and PLC update

## Slide 8: Vacuum activities ELENA LS3
Sector LNS
  Service of ACP15, TMP 1300
Sector LNE03-04
  Sector valve 0312 replacement
Sector LNE02-AEGIS
  Sector valve 0226 replacement

## Slide 9: Vacuum Support ELENA LS3
Sector LNS
  1 ZQNA
Sector LNI-LNE
  3 ZQNA
Sector LNE50
  1 ZQNA
Sector LNE00
  4 ZQNA
Sector LNR50
  MCP’s