## Slide 1: A few points for discussion
FH.

## Slide 2: Preluding Remarks:
Agree on goals for TR:
  HW reality <≠> physics ambitions
Realistic (not minimalistic) plan -> set priorities accordingly
  => The TR remains a unique opportunity to test a maximum number of elements before a first physics run in 2014
  => Remain flexible to accommodate more detectors and prototypes.
Resolve and optimize:
  Resources, priorities, synchronization
?

## Slide 3: Straw Detector
From my point of view:
Priority on completing + installing two modules for TR.
Of course: we remain flexible if we can install 3 modules (theoretically possible, but the short resourcing makes this plan uncertain)
On the otherhand, also the production of 8 Chambers for 2014 remains very critical. Therefore, we should not interrupt the module assembly during the 2nd half of 2012.
The chamber assembly tools and the interface parts become also critical deliveries for the TR.
The biggest challenge for the TR

## Slide 4: Realistic set-up for TR (1)
CEDAR:
  Installed, but use N2 (no H2)
LAV:
  #1-5 final config.
  #6-8 final config.
  #9 empty
  #10 empty or omitted
  #11 equipped, not final position, or omitted
  #12 not there
For discussion…
Final Geometry up to the magnet
Read-out 50% ?
How much can be read-out ?

## Slide 5: Realistic set-up for TR (3)
RICH: postpone vessel installation after TR.
Vacuum tank:
  Up to Magnet:
    install final detector geometry (mandatory)
    only straw and LAV9 non-final
  Downstream from Magnet:
    no active detector (except LAV11 ?)
    B-field on or off  beam axis inclined or not
    => Temp. installation using existing elements from NA48 => non final geometry
For discussion….

## Slide 6: Realistic set-up for TR (3)
CHOD:
  New working group not yet optimal efficiency
LKR: unchanged / backbone for TR
MUV:
  Priority to MUV3 and MUV2
  Re- enforce manpower for MUV3 assembly at CERN
Read-out ????
For discussion….

## Slide 7: TDAQ
The Dry Run is of highest important
  testing the backbone detectors (LAV, CHOD, LKR, MUV, Straw….) is indispensible,
  Golden Rule very good, but perhaps too strict…
  We should have a Coordinator for the preparation and the organization.
Comments to TEL62/TDCB:
  HW plans are limiting the physics ambitions of the TR. Needs clarification ….
  Firmware meeting very useful
Online SW:
  Requirements specification have been provided (NA62-11-02 M.S. et al.)
  Agree on who does what … If we don’t have the manpower we should go to EN/ICE ?