## Slide 1: Tasks for 2011
Phase 1 report
  By end of December
  Impact analysis, Cost analysis, Gap and Roadmap analysis
Distributed IPv6 testbed
Gap analysis
  Everything needed by Expts in WLCG
  Not “online”
When we will have IPv6 only sites? (perhaps 2012)
Security study needs to start in 2011
  Testbeds need to be secured (as today in IPv4)
Information/experience sharing
  Including general services

## Slide 2: Gap Analysis 2011
What is in scope?
  All WLCG services run on Tier 0/1/2/3
  Assume dual stack services
  Not clients (assume they can continue IPv4)
  The most common management and monitoring tools
  The most common batch systems, storage systems
What does IPv6-ready mean?
  Works when contacted by a IPv6-only device
How to do the analysis?
  “Ask the developers”
  Code analysis
  Testing
WLCG service endpoints – full list and IPv6 readiness
  Everything checked by SAM (publicly available)

## Slide 3: IPv6 WG – testbed discussion
How many sites?
  Start small and grow
What are minimum requirements to join
  Routing, DNS, others....?
Tunnels ...?
Dual Stack services (and IPv6 only for longer term)
  But with clients all flavours
Test apps on both IPv6 only and Dual stack
How do we cope with IPv6 only
  With dual stack servers
Extra security in testbed
Completely separate from production infrastructure
  i.e without being able to bring down production services
  Separate instance

## Slide 4: Testbed – getting started
Interested sites
  CERN, DESY, INFN, Manchester, Glasgow, Caltech
Manchester and Glasgow connect via tunnel
Milestone
  One test node on public IPv4 and IPv6 public network at each site
    Running SL5 (valid X.509 host cert)
  Perhaps July but at least end of August
Beyond that
  For example, end to end GridFTP data transfers