## Slide 1
CTC request for 3rd November:
- not much of “powerpoint” - from 10:30h – 16:00h individual discussions of collaborators with workpackage leaders. - 16:00h – 18:00h round table in order to collect results Would be great if other activities would also loosen up their agenda for some cross discussions...
Next slides: Important info on workpackages preparation:

## Slide 2
Summary table
General | CLIC-001 | CLIC General | S. Stapnes | 
Parameters and design | BPH-BASE | Integrated Baseline Design and Parameters | D. Schulte | 
Daniel Schulte | BPH-SIM | Integrated Modelling and Performance Studies | A. Latina | 
 | BPH-FEED | Feedback | D. Schulte (interim) | 
 | BPH-BCKG | Background | D. Schulte (interim) | 
 | BPH-POL | Polarization | - | 
 | BPH-MP | Machine Protection & Operational Scenarios | M. Jonker | 
 | BHP-MDI | Machine-Detector Interface (MDI) activities | L.Gatignon | 
 | BPH-SRC E | Main beam source, e- | S. Doebert | 
 | BPH-SRC P | Main beam source, e+ |  | Searching (S.Doebert interim contact point)
 | BPH-DR | Damping Rings | Y. Papaphilippou | 
 | BPH-RTML | Ring-To-Main-Linac | A. Latina | 
 | BPH-ML | Main Linac - Two-Beam Acceleration | D. Schulte (placeholder) | ABP request 2013 (also linked to CTF3 activities)
 | BPH-BDS | Deam Delivery System | R. Tomas | 
 | BPH-DRV | Drive Beam Complex | B. Jeanneret | ABP request 2014 - (also linked to CTF3 activities)
Experimental verification | CTF3-001 | CTF3 Consolidation & Upgrades | F. Tecker | 
Roberto Corsini | CTF3-002 | Drive Beam phase feed-forward and feedbacks | P. Skowronski | 
 | CTF3-003 | TBL+, X-band high power RF production & structure testing | S. Doebert | 
 | CTF3-004 | Two-Beam module string, test with beam | - | ABP request 2013 (see above)
 | CLIC0-001 | CLIC 0 drive-beam front end facility (includin Photoinjector option) | S. Doebert | 
 | BTS-001 | Accelerator Beam System Tests (ATF, Damping Rings, FACET,…) | R. Tomas | (Tasks holders: R.T., Y.P. and A.L.)
 | BTS-002 | Sources Beam System Tests | - | Collaborators? split in 2 ?
Technical Developments | CTC-001 | DR SC Wiggler | P. Ferracin | 
Hermann Schmickler | CTC-002 | Survey & Alignment | H. Mainaud | 
 | CTC-003 | Quad Stability | K. Artoos | 
 | CTC-004 | Two-Beam module development | G. Riddone | 
 | CTC-005 | Warm Magnet Prototypes | M. Modena | 
 | CTC-006 | Beam Instrumentation | T. Lefevre | BI request 2012
 | CTC-008 | Beam Disposal (post-collision line & dumps) | E. Gschwendtner | 
 | CTC-011 | Controls | M.Draper | 
 | CTC-012 | RF Systems (1 GHz klystrons & DB cavities, DR RF) | E. Jensen (placeholder) | RF request 2014?
 | CTC-013 | Powering (Modulators, magnet converters) | S. Pittet | 
 | CTC-014 | Vacuum Systems | C. Garion | 
 | CTC-015 | Magnetic stray Fields Measurements | S. Russenschuck | 
 | CTC-016 | DR Exctraction System | M. Barnes | 
 | CTC-017 | Creation of a “ CLIC technology center @ CERN” | F.Bertinelli | 
X-band Technologies | RF-DESIGN | X-band Rf structure Design | A.Grudjev, I. Syratchev | 
Walter Wuensch | RF-XPROD | X-band Rf structure Production | G.Riddone | 
 | RF-XTESTING | X-band Rf structure High Power Testing | S.Doebert | 
 | RF-XTESTFAC | Creation and Operation of x-band High power Testing Facilities | E.Jensen (placeholder) | RF request 2012, move construction to Techncial Developments
 | RF-R&D | Basic High Gradient R&D | S.Calatroni | 
Implementation studies |  | Civil Engineering & Services | J. Osborne | 
Philippe Lebrun |  | Project Implementation Studies | P.Lebrun | Will be refined: Costs, power, safety, schedule, PBS, CLIC-0

## Slide 3: Powerpoint example: CLIC Implementation studies: Project Implementation Plan

## Slide 4: Example: Excel spreadsheet information (for each task in each workpackage: need about 200 tables like below) sounds scaring, but this is only about 4 per workpackage holder.

## Slide 5: Roadmap to APT implementation
Today: Get the endorsement to start organizing a sequence of meetings between resource holders (mainly GLs)- CLIC workpackage leaders – and (if needed) myself. Target: Get refined and ‘feasible’ workpackages definitions by the end of the year.
The following days: Produce a matrix of CLIC workpackages and all concerned groups. Communicate to all GLs and WP leaders (ex: “Civil Engineering “ in “Implementation studies” will need support from EN and from BE-ABP)
3rd/4th November: Present workpackages to collaborators. Hope to get already significant expressions of interest.
January 2012: Prioritization by the CLIC study team
February 2012: Implementation into APT with the help of J. DeJonghe and the 3 DPOs