## Slide 1: ET Pilot Planning & Alignment
Luigi SCIBILE

## Slide 2: ET Pilot Planning & Alignment
April/May 2025 - Check the position of the chambers when the system is under vacuum and baked.
December 2024 - Geometrical verification of the chambers and baffles after fabrication and before installation.
October/November 2024 - Trace the floor plan based on an integration drawings
November 2024 - Help with the alignment of the vacuum supports during installation
January 2024 + June 2025 - Align vacuum chambers with respect to a drawing before welding and after welding.
Second pipe non shown yet on the schedule