## Slide 1: FCCee MP kick-off
Jan Uythoven, Christoph Wiesner, Anton Lechner 8 May 2024

## Slide 2: Organisation of the Task Force
Chair:
  Jan Uythoven - MPE
Scientific secretaries:
  Christoph Wiesner – MPE
  Anton Lechner – STI
Core team members
  Roderik Bruce – ABP (collimation)
  Chiara Bracco – ABT
  Belen Maria Salvachua Ferando – BI
  Andy Butterworth – RF
  Brennan – SY
Total of 8 people in core team
Larger group of ‘contact persons’ 

## Slide 3: Contact Persons - confirmed
ABP
  Optics: Jacqueline Keintzel
  Impedance/e-cloud/beam-beam and instabilities: Carlo/Lotta/Xavier
Magnets
  Warm: Daniel Schörling
  Cold: Attilio Milanese
Survey/Alignment: Hélène Mainaud Durant
OP: Daniele Mirarchi (wider interest)

## Slide 4: Contact Persons - tbc
Power converters - ? Ask Valerie
Vacuum - ? Ask Paolo
Booster: Antoine Chancé (Saclay)
Experiments: Manuela Boscolo (INFN)
Missing or other names?
  Not for now: EN, CRG

## Slide 5: Context
Why a task force?
  Future accelerators is actually part of the mandate of the Machine Protection Panel. FCCee will need a boost now, during LS3 it could be integrated in the existing MPP structure
  Limited time – shorter than a working group
FCC context
  FCCee (to be) organised by 4 pillars
    One is the recently started Accelertor Technical Design Coordination Committee
    MP reporting to ‘new’ optics meetings – changing name to Accelerator Design Meeting – which should also cover operations. Chaired by Frank and Jorg
    Structure needs to be clarified; reporting lines etc.
Indico to move to move to FCCee pages: https://indico.cern.ch/category/5264/
Following this first meeting

## Slide 6: Objectives, deliverables
Feasibility report due in March 2025 – very limited time, start writing end of this year
End 2027 need all information relevant for integration and civil engineering
End 2027 Technical pre-design of systems
2031 Technical Design Report
Strategy short term
Collection of topics: damage potential and then failure modes
  beam losses (incl. failure modes, beam-beam etc.)
  synchrotron radiation
  Beam induced heating – is this part of the task force?
  ...
Get a first idea of all relevant protection systems, with the ultimate goal to develop a coherent machine protection architecture in the next years
Obtain a first understanding of the possible reaction time required by beam interlock and extraction system (based on first principles)
Mid term objectives
input for technical pre-design of systems, in particular if they have an impact on integration and civil engineering)
Define a coherent set of design scenarios and derive specifications for protection-relevant systems (BLMs, collimation, interlocks, absorbers, beam dump system etc.)

## Slide 7: Mandate
Proposal from meeting -1, coming from SY
  https://indico.cern.ch/event/1398008/
  

## Slide 8
Define concepts of accidental scenarios for the collider and booster ring relevant for machine
operation and hardware protection.
Take a global view on beam losses and beam-induced impedance heating and their effects in
the collider and booster rings. Assure a coordinated design of machine safety-relevant
accelerator systems, combining different areas of expertise, such as machine protection, beam
transfer, beam abort and disposal, collimation, beam loss detection, interlocks, beam-coup-ling
impedance, beam-matter interactions, as well as beam-intercepting devices.
Progress on the understanding and modelling of beam loss mechanisms, from dust-induced
losses and instabilities to accidental losses caused by the malfunction of equipment (e.g.
injection or extraction failures); establish a catalogue of possible beam loss scenarios and their
likelihood; define design scenarios for systems vs “beyond design” scenarios. Incorporate the
experience from other machines (e.g. SuperKEKB).
Discuss aspects related to high-energy density of the stored lepton beams (due to the small
emittance), which poses a severe challenge for beam-intercepting devices. Develop ideas for
reducing the risk of losing bunch trains on a single spot.
Develop a coherent set of system requirements and specifications for protection-related
systems such as the beam loss monitor (BLM) system, beam interlock system, passive
protection absorbers, collimation system, and beam abort system. Define key numbers such as
the required time resolution and response time of BLMs, the reaction time of the beam abort
system, etc. Evaluate the need for local protection absorbers, which complement the
collimation system.
Trigger and steer the required simulation studies, including particle tracking, shower
simulations and thermo-mechanical studies.
Add RF failure modes, powering failure modes
‘fire ball’
Overall reaction time BLM – BIS - Dump

## Slide 9: Meeting Format, recurrence and time slot
Every two weeks?
  Day and time?
Core team and other people on invitation, depending on the topic

## Slide 10: Agenda of next meeting(s)