## Slide 1: Summary and Status of HL-LHC Collaborations
From the HL-LHC Collaboration Office
M. Zerlauth on behalf of the Collaboration Office
14th HL-LHC Collaboration Meeting – Genoa – 7-10 October 2024

## Slide 2: Collaboration Agreements and Procurement I
All collaboration agreements are signed and are being executed.
Procurement being prepared (see presentation from H. Garcia Gavela).
Since last HL-LHC Collaboration Meeting (in 2023)
  KN5175/TE/HL-LHC ADD.22 with INFN, September 2023 (Extension).
  Amendment 2 to KE3297/BE/HL-LHC with UNIMAN, September 2023 (Extension).
  KR5708/TE/HL-LHC ADD.4 with KEK, December 2023 (QHPS contribution).
  Amendment 2 to KE3797/TE/HL-LHC with CIEMAT, January 2024 (updated production baseline).
  Amendment 1 to KE5162/TE/HL-LHC with Uppsala University, February 2024 (updated invoicing).
  KR5904/SY/HL-LHC ADD.5 with KEK, May 2024 (High Power RF contribution).
Notes on Invoices
  CERN-UK Phase 1: one invoice missing (RFD repair).
  CERN-UK Phase 2: no invoices yet.

## Slide 3: Collaboration Agreements and Procurement II
Deliberations for possible additional future contributions
  Following Brazil’s accession to CERN Associate Membership, interest from CNPEM-Brazil for possible personnel contributions to HL-LHC.
  Expression of interest from Greece for personnel contribution to HL-LHC.
  Project has already shared some possible areas of contributions incl. IT String operation, electro-mechanical assemblies and SAT, (de-)installation activities.

## Slide 4: Collaboration with Japan / KEK
At its 218th Session on 26 September 2024, CERN Council decided to grant Japan Observer status in respect of the HL-LHC project, for the duration of the construction and operation of the HL-LHC, in addition to the Observer status Japan already holds in respect of LHC.
Contributions to the HL-LHC project
  In-kind contributions amounting to total estimated core value of 23 MCHF:
  Financial contribution with a core value of 2 MCHF to be paid fully in cash (Agreement to be signed).
KR5904
KR5708
ICA-JP-010+KN4074

## Slide 5: The Inner Triplet Region: Collaborations
SC Links
D1
DFX
CP
Q3
Q2b
Q2a
Q1
Service gallery (UR)
Connection to LHC (UL)
DFM
DFHX
DFHM
QHPS

## Slide 6: The MS (Matching Section) Region: Collaborations
Crab cavities
D2
Collimators
Service cavern
UA gallery
Q4
CC High Power RF
+ distribution

## Slide 7: Collaboration Steering Committee Meetings
  Since the 2023 HL-LHC Collaboration Meeting
    8 Steering Committee meetings held (AUP, CIEMAT, IHEP, INFN, KEK, TRIUMF, UNIMAN, UPPSALA)
  During HL-LHC Collaboration Meeting (Genoa, 7-10 October 2024)
    INFN / Italy 9 October 2024
    CIEMAT / Spain 10 October 2024
    FNAL / US 10 October 2024
    TRIUMF / Canada 10 October 2024
  Following HL-LHC Collaboration Meeting
    IHEP / China December 2024
    KEK / Japan Q1 2025
    UNIMAN / UK April 2025
    Uppsala / Sweden April 2025
Numerous other recurrent technical meetings within the work-packages!

## Slide 8: In-kind Contributions (September 2024)
 | Country | Agreement | Institute | Brief description of the collaboration
R&D | France | KE2736 | CEA | Thermal Design of Superconducting High Field Magnets at CERN
 | UK | KE3298 | Manchester | Beam instrumentation
 | UK | KE3299 | Manchester | Cold powering: DFBX for String
 | UK | KN3362 | ASTeC+Dundee | Laser treatment prototype (LESS)
Prototypes and BASELINE | Italy | KE3085 | INFN | High-order corrector magnets + prototypes
 | Spain | KE2292 | CIEMAT | Nested orbit correctors + prototypes
 | Spain | KE3797 | CIEMAT | Nested orbit correctors + prototypes
 | China | KN4154 | IHEP | D2 Correctors
 | Sweden | KE3082 | Uppsala Univ. | Cold testing of corrector magnets and crab cavities
 | Japan | ICA-JP-010+KN4074 | KEK | D1 magnet model and cold mass
 | Italy | KE2291 | INFN | D2 model + prototype + magnet
 | Italy | KE3084 | INFN | D2 model + prototype + magnet
 | Italy | KE4417 | INFN | D2 model + prototype + magnet
 | USA | P131 | Several | 10 Crab Cavities + HOM Couplers
 | USA | P131 | Several | Triplet magnets
 | Canada | P095 | TRIUMF | 5 RFD Crab-cavities cryomodules (including TE-VSC contribution)
 | Sweden | KE5162 | Uppsala Univ. | DFHM and DFHX 8+2 units
 | UK | KE5170 | SOTO | DFM and DFX 7+2 units
 | UK | KE5168 | ASTeC+Lancaster | 4 DQW Crab-cavities cryomodules (including TE-VSC contribution)
 | UK | KE5169 | LIV+RHUL | Beam instrumentation EO-BPM
 | UK | KE5169 | Liverpool | Beam Instr. For Hollow e-lens
 | UK | KR5171 | Dundee | Laser treatment final (LESS)
 | Serbia | No contract num | Ministry | Magnets and CC jacks
 | Japan | KR5708 | KEK | Quench Heater Power supplies
 | Japan | KR5904 | KEK | High Power RF and distribution system for Crab cavities
Total contributions
for ~107 MCHF
Incoming: Japan financial contribution with a core value of 2 MCHF to be paid fully in cash

## Slide 9: HL-LHC CB Newsletter Highlights
HL-LHC Collaboration Board Members at Vancouver
First US inner triplet cryoassembly connected to CERN test station
https://hlcb-newsletter.web.cern.ch/
MCBXFA1 (CIEMAT)
at CERN
KEK D1 prototype under test
at CERN.
First series magnet MBRD1 (INFN-Genoa) at CERN, with two D2
correctors from IHEP in background
Magnetic shields & helium tank materials ready for first two bare RFD cavities (Zanon, IT)
Electro-Optical BPM prototype (RHUL, UK) installed on SPS beamline
QHDS pre-series units (Japan)
delivered to CERN

## Slide 10: Conclusions
International collaborations continue to play a vital role for the HL-LHC project.
  Series production in full swing for all existing collaboration agreements.
  Detailed status of collaborations will be presented throughout this HL-LHC Collaboration Week.
Some Amendments to Agreements are being prepared for schedule reasons to cover extensions.
Finalised contributions (in kind and financial) from Japan / KEK.
Steering Committee meetings being planned for the next 7 months.
Highlights of HL-LHC collaborations recorded in newsletter.
Collaboration Office is available to provide support across WPs