## Slide 1: ILC Beam dump experiment (H2)
PS/SPS User Meeting (30 mai 2024) · Indico (cern.ch)
30/05/2024
D. Bozzato1, R. Froeschl1, H. Iwase2, T. Lorenzon1, N. Nakao3, F. Pozzi1, Y. Sakaki2, T. Sanami2, K. Sugihara2, M. Tisi1
1 CERN HSE/RP-AS, 2 KEK (Japan), 3 Shimizu Corp.
EDMS 3094537

## Slide 2: Physics goal
Obtain experimental benchmark data of secondary particles from ILC-like beam dump targets irradiated by multi-GeV e- and e+ beams:
  Forward µ pairs produced from the interaction between e+ and atomic e-
  Neutrons
Main beam dumps of ILC (International Linear Collider) have been proposed as irradiation facilities (Sakaki et al, NIMA 1050 (2023) 168144 https://doi.org/10.1016/j.nima.2023.168144)
Goal of the present experimental activity:
Context:
ILC Beam dumps

## Slide 3: beam parameters and installation (1)
40 and 60 GeV/c
  e- and e+: particles/spill
  π- and π+ < particles/spill (To subtract hadron contribution in e-/e+ beams)
Spot size: less than 2 cm on our PMMA target
Controls: spill start signal
Beam parameters:
PPE172, H2 – we initially applied for beamtime in H4
June 5-12, 2024 – available to start installation earlier (Monday June 3)
Control Room HNA383
Coordinates:
40 cm
10 cm
10 cm
beam
PMMA target

## Slide 4: beam parameters and installation (2)
beam
Conc. platform
Conc. platform
Additional conc. platform
Movable platform
Schematic layout in PPE172
PPE172
beam
40 cm

## Slide 5: Current status
Experimental equipment from KEK
  Shipped to CERN
  Currently landed in France and on its way to CERN (Prevessin)
Equipment from CERN
  PMMA Target and Pb shielding blocks available
  2 DWC and 2 PCS requested and reserved
  Signal, HV and power cables requested and reserved
  PbWO4 calorimeter with PMT requested and reserved
  NIM frames and electronics modules already retrieved from electronics pool
Infrastructure
  Coordination with Michael Lazzaroni and Silvia Schuh (BE-EA) for additional concrete platform, target/detector stands, and setup modifications during the exp. week.
  Early installation (Mo. June 3) of DWC, supports, and zone preparation to be decided with BE-EA
Preparation is on track!

## Slide 6
marco.tisi@cern.ch
EDMS 3094537