## Slide 1
Proposal for DRD MoU resource tables in annex 6
3rd EDP and DRD Collaborations Management Forum
18 July, 2024

## Slide 2
Breakdown structure
Resources are allocated to deliverables (terminology document 1st EDP- DRD managers forum):
  versions of physical objects (components, sub-systems & system demonstrators & prototypes),
  common tools to prepare and qualify the physical objects (including software)
  common test infrastructure
  simulation of specifications and characterization work of physical objects (leading to reports)
Non common equipment and consumables at collaborating institutes are not part of the MoU
WP1
Deliverable 1.1
…
Deliverable 1.n
…
…
WPn
…
Deliverable n.1
Deliverable n.m
…
…
Limited to two levels “Work-Packages” and “Deliverables”*
  consistent with framework document approved by CERN council
  consistent with all DRD proposals
  solves different definitions of 2nd level in different proposals and also non orthogonality of tasks with respect to resources in some of them
  reasonable number of WP and deliverables in all DRD proposals
* familiar terminology for FAs in LHC MoUs & same number of levels

## Slide 3
Proposal for table 1 in annex 6 – per Work Package
Description of WP/Deliverables1), timeline2), list of contributing institutes3)
descriptions in the table can be completed by (short) accompanying text :
  this will also be allow to explain updates (w/o revision of proposal each time)
    it can for instance include a brief description of actions leading to the deliverables
start date - end date
  allow deliverables to succeed each others
  also allow independant updating of absolute time and duration
contributing institutes can be identified by a code defined in the list of annex 1*
  annex 1 contains the institute FA relation
* ex. in LHC MoU

## Slide 4
resources are integrated over the duration estimate of table 1
FAs are as defined in the MoU template
Proposal for table 2 in annex 6 per Work Package
FA pledges funding and manpower1), FA2) as columns