## Slide 1: BD Controls
Status and Schedule
MACS Week 2-2011

## Slide 2: Contents
Overview
Status
Schedule
Summary

## Slide 3: Overview - Monitors (reminder)
Monitor type | LEBT | RFQ + LINAC | MEBT | Synchrotron | HEBT
Faraday Cups | ✕ |  | ✕ |  | 
Slit Plates | ✕ |  | ✕ |  | 
Wire Scanners | ✕ |  |  |  | 
Faraday Cup Cylindrical | ✕ |  |  |  | 
AC Current Transformers | ✕ | ✕ | ✕ | ✕ | 
DC Current Transformers |  |  |  | ✕ | 
Profile/Harp Grids | ✕ |  | ✕ |  | 
Position Pickups |  |  | ✕ | ✕ | 
Phase Probe Pickups |  | ✕ | ✕ |  | 
Schottky Pickups |  |  |  | ✕ | 
Residual Gas Profile Monitor |  |  |  | ✕ | 
Diamond Detector (PIN) |  |  |  | ✕ | 
Luminescent Screens |  |  |  | ✕ | 
Qualification Monitor |  |  |  |  | ✕
Scintillating Fiber Hodoscopes |  |  |  |  | ✕

## Slide 4: Overview – FEC software
Focus on most important ITS monitors
Development of FECs has highest priority
Work already ongoing on
  XML device descriptions
  MACS interfaces and documentation

## Slide 5: FEC software (ITS)
FEC software will be developed using FECOS
Communication using NI SV-OPC and MAPS
Preliminary Tier 2 provided by WP CO
Clarification on requirements for UIs needed including
  WP CO
  WP OP
  WB BD

## Slide 6: Status
Task (Internal Systems) | Status
Calibration software | Done
Trottinette software | On hold
Task (Accelerator Systems) | Status
FCN Requirements and Design documentation | Good progress
FCN FEC software | To be started
WSX FEC software | CW 30
SLX FEC software | CW 33
Tier 3 Emittance procedure | CW 35
ITS integration tests for WSX, FCN, SLX | Postponed

## Slide 7: Summary
Internal software is done or on hold
MACS interface designs are underway
Work on FCN FEC will start ASAP