## Slide 1: IS - Status overview
Tilen Kusterle (tilen.kusterle@cosylab.com)
Rok Stefanic (rok.stefanic@cosylab.com)
the best people make cosylab

## Slide 2: Outline
1) What has been done so far
2) What is working
3) What needs to be done
4) What will be needed from MA team

## Slide 3: 1) What has been done - legend
GREEN – task went well
ORANGE – slight issues with the task
RED – task was underestimated, more effort spent

## Slide 4: 1) What has been done so far
Study existing documentation from Pantechnik
Revision of requirements in EA model with MA and Pantechnik
Visit to Pantechnik to understand the system
EA model for ION source FEC – A&D
  TKU is absent
  Additional person working on this

## Slide 5: 3) What needs to be done
Finishing of EA model for ION source FEC
  Requirements, A&D
  Planned for CWO3
Start on implementation of the ion source slow control system
  1st Iteration - core functionality.
  Planned to start in CWO3
Integration of FEC with ion source at Pantechnik site
Creation of ion source FEC XML device specification
Definition of OPC interface
  Starts in August

## Slide 6: 4) What will be needed from MA team
Iterations on A&D EA model with MA team (JGU)

## Slide 7
Thank you for your attention
Questions?