## Slide 1: FECOS Status overview
matej.sekoranja@cosylab.com
miha.vitorovic@cosylab.com
the best people make cosylab
Matej Šekoranja
Miha Vitorovič

## Slide 2: Task overview (completed)
New command interface to WinCC OA
  Reduced number of data points elements per Component
EnteringState/LeavingState callbacks
  Each state has two methods called before entering and after leaving it
  More in-line with the WinCC OA approach
FECOS XML parser
  Native LabVIEW XML parser not working on real-time targets
  Enables FECOS to parse RMS generated configuration
FECOS EA model

## Slide 3: Task overview (completed)
Implementation of the Basic Device
  Simpler state machine
  Controlled by some other Component (state driven device)
  Added description of Basic Device to FECOS user manual

## Slide 4: Task overview (completed)
FECOS dynamic Component loading and instantiation
  No need to statically link Components into FECOS
  Single FECOS core image deployed on all PXIs
  All specific functionality (Components) deployed separately
  PXI functionality dictated by configuration
  FECOS only loads what is needed
Design of FECOS real-time capabilities
  Based on discussion of real-time requirements with Anton Kerschbaum
Implementation of FECOS real-time capabilities
FECOS real-time performance evaluation

## Slide 5: Task overview (completed)
Defined and implemented stability and performance test cases for FECOS XML parser
  XML parser is general enough
  Performance suits our needs
Design and implementation of scratchpad
  Allows dynamic tweaking of cycle-dependent data
  Works only in Service in Physics mode
  Is switched on Next-Cycle command
Design and implementation of data retrieval (HTTP)
  Returns data or saves to disk

## Slide 6: Task overview (work in progress)
Remote logging (log4net)
Update FECOS user manual with description of real-time capabilities
Adding wizards and FECOS palettes to LabVIEW
  Ease of development

## Slide 7: Overview
19 tasks overall
Finished 16 and finalizing the last 3
Fixed a number of bugs that were hurting development and performance
Worked closely with other teams
  Helping with advice on how to use FECOS
  Fixing bugs that were unveiled by the development
  Tweaks to FECOS that help application development
FECOS was already used in integration testing of the REDNET and PCC projects
Notes: Worked with other teams – especially before iWeeks