## Slide 1
Step1:
For small:
  what we put in the « magasin» ?  Andrea, Fred  can you please send to me the list as discussed on July 12th?  August 8th  completed by Andrea. To all, please check and tell to Andrea if something else should be added
  Ask price quotation for 10 pieces of each type  Andrea (done)
  Electrical parts spares  Patrick will provide the list by end of September
  Software implementation with infor  Filippo
For « big »:
Check material present and update the inventory  Filippo will check onsite Bldg26 wrt to infor
Step2:
For small:
Setup the area: it should be closed with access with badge
Fred/Andrea to send price quotation to Burkhard (and to check when the work will be done?)
PC/software/scanner  Filippo
For « big »:
Resume PC  Filippo
How to proceed

## Slide 2
Organization:
Andrea, Louis-Philippe, Kacper, MattiaB, Pieter, … for the mechanical components
Patrick for the electrical components
« small stock in workshop »: list of what we put (to be prepared with the help of the full team)
Filippo/Paolillo for Software/infor setup 50% of time
I propose to have an update:
When needed during one of the coming meetings
September 26th from Patrick, Andrea, Filippo/Paolillo
Implementation