## Slide 1: Scheduling Tools development for the next programmed stops
ACE Seminar #29 – Afonso Caiado de Sousa – EN-ACE-OSS
2024-12-06 INDICO 1451248

## Slide 2: Table of Contents
Conclusions
Scheduling Tools Project
Linear Planning Web Interface
Scheduling tools across CERN
Background
Next steps

## Slide 3
Background

## Slide 4: About me - ACE Seminar #17
Graduated - Degree in Engineering Sciences – Informatics and Computer Engineering @ FEUP
Current - Master’s in Informatics and Computer Engineering Student @ FEUP (2nd year)
Master’s thesis work @ CERN
FEUP thesis supervisors: João Faria, João Moreira
CERN supervisors: Fernando Pedrosa

## Slide 5: About me - Today
Master’s in Informatics and Computer Engineering @ FEUP
Master’s thesis work about predicting and using Machine Learning in small datasets
Working for the past ~ 1 year as the lead Scheduling Tools Project Developer
Supervisor: Estrella Vergara
Obsessed with movies, gym, and traveling
Notes: Beard

## Slide 6
Scheduling Tools Project

## Slide 7: What is Scheduling Tools
Initially developed by EN-IM during the LS2
Main goals:
  Gather all coordination related data in a unique repository
  Allow the visualization of plannings without and MS Project License
Screens

## Slide 8: What is Scheduling Tools

## Slide 9: Who uses Scheduling Tools
WHO?
EN-ACE Members: Core contributors and stakeholders in planning activities.
End Users: Individuals who rely on the tool to consult plannings and track ongoing.
WHY?
Streamlining Processes: Automates routine tasks to improve efficiency and reduce manual effort.
Time-Saving: Makes viewing, creating and managing Linear Plannings faster and easier for CERN personnel.

## Slide 10: Space & Time

## Slide 11: Access screens
24 LHC screens
Recent Injectors transition:
  9 SPS screens
  7 PS screens
  1 Booster screen
  1 Linac4 screen

## Slide 12
Linear Planning Web Interface

## Slide 13: Excel VBA Linear Planning

## Slide 14: Scheduling Tools Home Page
https://oss-coordination.web.cern.ch/

## Slide 15: Linear Planning Creation

## Slide 16: Web Interface Linear Planning

## Slide 17: Web Interface Linear Planning

## Slide 18: Synchronization

## Slide 19: Intervention Periods
Up-to-date period information
Possibility to show inactive periods

## Slide 20: Filtering
Ability to archive linear plannings
Possibility to view only constraints activities
Multi-filters

## Slide 21: Design
Visible text
Vertical lines
Location and time colors
Compress hours
New text font

## Slide 22: Design
Compress weekend days
Ability to hide parts of the planning

## Slide 23: Planning Customization
Select which are the locations to be seen / exported
Modify the time levels to be seen

## Slide 24: Planning Customization
Save the linear planning settings
Ability to save the drag and dropped tasks
Modify a task’s location directly in the planning

## Slide 25: Planning Customization
Send a task to the front / back
Change a task name

## Slide 26: Planning Customization

## Slide 27: Planning Customization
Highlight
Filter

## Slide 28: Planning Customization

## Slide 29: Planning Customization

## Slide 30: Planning Customization

## Slide 31: Baseline & Brokenline

## Slide 32: Export images
Export images with a custom name and location
Possibility to export all 8 LHC points with one click
Export the linear planning to SVG or PNG

## Slide 33: LHC – TS2
Preparation was done with the Linear Planning Web Interface
Notes: Needs review

## Slide 34: LHC – (E)YETS 24-25
LHC Constraints planning is being done with the web interface
Hourly planning for the whole (E)YETS duration
Exported images that are sent to the LHC access screens
Image shown in LHC Point 2. Images available at: https://accelerator-dashboard.web.cern.ch/Dashboard-Access-Screens

## Slide 35
Scheduling Tools across CERN

## Slide 36: All collaborations
Scheduling Tools Project
Technical Galleries
NA Cons
Exp. Areas
ATLAS
IMPACT
Track-it
EN-Projects

## Slide 37: ATLAS Collaboration
ATLAS coordination team needed a visible Gantt viewer without an MS Project license
Solution:
Two-way collaboration that provides a similar Gantt viewer for ATLAS
ATLAS provides a software developer to reproduce Gantt Viewer for ATLAS
Scheduling Tools follows the development and remains the owner of the tool
Results:
Successful export of Gantt Viewer into ATLAS coordination needs, benefiting from ATLAS’s resources to implement new functionalities in the tool
Demonstration of the benefits of Groups cooperation at CERN: A unified methodology facilitating seamless data sharing
Notes: August 2023

## Slide 38: ATLAS Collaboration
Removed unused Linear and Visualization pages
Replicated the Scheduling Tools websites

## Slide 39: ATLAS Collaboration
New features:
Support / Feedback, Sorting
Organization of the Gantt chart by Period

## Slide 40: Intervention periods - IMPACT
Intervention Periods Centralization between Scheduling Tools Project and IMPACT Databases EDMS 3064968
Data model for inserting intervention periods information in the STP database

## Slide 41
Next steps

## Slide 42: Project Management Plan – Roadmap
EYETS 2023-2024
EYETS 2024-20245
YETS 2025-20246
LS3
2023
2024
2025
September: Origin arrival
LPWI specification review
Test of linear planning web interface for EYETS 2023-24
LPWI Phase 1 post mortem
LPWI Phase 2 development
Test of linear planning web interface for EYETS 2024-25
Test for LHC TS2
LPWI Final development
LPWI Phase 2 post mortem
Maintenance of the tools
Long term maintainability ?
2026
STP Usage

## Slide 43: What’s next
The main objective
Deliver a robust and user-friendly Linear Planning Web Interface for the LS3, ensuring compatibility across all accelerators.
How?
Performance Optimization
  Enhance app performance by refining backend processes, reducing loading times, and improving overall responsiveness.
Feature Refinement and Expansion
  Continuously improve existing features based on user feedback and introduce new functionalities to meet evolving needs.
Master Schedule Integration
  Implement the ability to create and view Master Schedule directly into the web interface.
Notes: Needs review

## Slide 44
Conclusions

## Slide 45: My Conclusions
The project is progressing well and remains on track to meet its goals.
Despite challenges and constant adjustments, working closely with end users has proven invaluable. This collaboration enables rapid feedback and continuous improvements.
This project helps me grow by managing development, handling user requests, and setting priorities.
I’m grateful for the collaboration among ACE developers that we were able to establish with Victor and Georg. It advances the project, applies industry standards, balances fast development, and fosters creativity.
Notes: Next year I will be here saying it is being used

## Slide 46: Acknowledgements
Estrella: for your unwavering positivity and help in tackling the challenges we face together.
Georg and Victor: for your great contributions in advancing this project and in creating a better EN-ACE developer team.
The Scheduling Tools Community: To everyone who has supported this project through feedback, ideas, contributions, and more — your input has been invaluable.

## Slide 47: Any questions?