## Slide 1: DRD8.WP2 Introduction and Roadmap
Adam Lowe & Sushrut Rajendra Karmarkar

## Slide 2: Contents
DRD8 Roadmap
DRD8.WP Structure
DRD8.WP2 Suggested Deliverables
DRD8.WP2 Next Steps
Discussion

## Slide 3: DRD8 Road Map
July – Present;
  Collation of potential deliverables and resources within the project;
10/09/2024;
  DRD8 proposal preparation team meeting, in which we are hoping to narrow down the deliverables within each work package;
25/09/2024;
  DRD8 community meeting at CERN;
  Targeting agreement on the deliverables and scope of DRD8 to enable final proposal preparation;

## Slide 4: DRD8.WP Structure
~2 deliverables per work package;
  Concentrated reporting and management;
  Consolidated effort on fewer deliverables;
  More impactful;
Other activities can remain a part of the DRD8 community and collaboration but will not be included within the MoU or reporting;
  These activities can benefit from the shared pool of resources and skillsets within DRD8,
Priority for the coming weeks is to agree on these deliverables vs activities and descriptions of them for the scoping document;
  Full convergence by the DRD8 community meeting – 25th September
    https://indico.cern.ch/event/1444538/

## Slide 5: DRD8.WP Structure
Examples of deliverables being suggested for all WPs have been collated together within a document on Overleaf, this is done to facilitate;
  Discussion around overlap of scope of WPs;
  Discussion around overlap of scope of different DRDs;
  Suitability of suggested deliverables as core DRD8 outputs;
  Suitability of suggested deliverables as DRD8 affiliated tasks;
This document is reviewed by Burkhard Schmidt and Georg Viehhauser (preparation team) live (on-going process). They feedback;
  Overlap within WPs and suggested resolution;
  Overlap with other DRDs and suggested resolution;
  Opinion on suitability of suggested deliverables as official DRD8 output;

## Slide 6: DRD8.WP Structure
The officially scoped DRD8.WP2 deliverables should meet the following criteria;
  Realistically achievable within 3 years;
  Achievable within the WP with resources within that WP (to be agreed on by collaborating institutes);
  Not a direct deliverable of an existing project/experiment (although existing experiments can justify requirements);
  Deliverables should go beyond what is currently considered for existing generation experiments;
  Deliverables and DRD8 output should be facilitated by DRD8, IE something that would not have happened without DRD8.

## Slide 7: DRD8.WP Suggested Deliverables
Of the deliverables suggested so far, the proposal team feel the following have promise for meeting the aforementioned criteria;
  Project 1: 3-dimensional tracker structures: Non-planar structures and sensors, spaceframes, curved and lattice composite structures, structures optimized in tensile stress direction, individual modules in space-frame etc. Development of design and optimization approaches and tools. Integration of services (co-cured cooling channels, electrical services, fibres, structural power busses, etc.). These could also be split.
  Project 2: Materials database. Starting from the proposed X0 measurements and database, but also pulling together all HEP-relevant material data (structural performance, heat conductivity and CTE/CME, radiation hardness, health & safety relevant properties, flammability etc.)

## Slide 8: DRD8.WP2 Next Steps
What we’re hoping to achieve from this meeting;
  Gather feedback and questions on the suggested WP structure to take into our Proposal Preparation meeting tomorrow (15:30 UK - 10/09/2024);
  Ensure all interested parties are aware that for proposed deliverables to be considered in the proposal preparation they must be received before then;
    Affiliated DRD8.WP2 tasks can be discussed after this date;
  Start the process of converging on the ~2 DRD8.WP2 deliverables;
  Compile a list of resources across the collaboration that are relevant to both the activities/deliverables scoped and the wider DRD8 interest.