## Slide 1: WP 4.1 Solid State Photon Detectors Introduction
Rok Pestotnik
DRD4 Collaboration meeting, Oct. 22, 2024
DRD4 R&D on Photon Detectors and Particle identification Techniques

## Slide 2: Develop photosensors for extreme environments with ultimate granularity and timing resolution
Work programe defined in a task proposal: https://cds.cern.ch/record/2884872
Three Tasks:
  SSPD wIth new configurations and modes
  Fast radiation hard SiPMs
  Timing of SSPD + Readout electronics
Many groups with heterogenous background
Challenges:
  Find common base & Define the program
  Secure Funding
Fundametal WP for RICH, TOF and SciFI WPs
Claimed WP4.1 Resources in the proposal

## Slide 3: MoU - Transformation of tasks to deliverables
  Deliverables will become part of the MoU: Title, Short description, start and end date:
  Transforation of task to deliverables with leaders of the deliverables.
  SSPD wIth new configurations and modes
  D1.1 Demonstrator of BSI SiPM array (M36) -> Alberto Gola
  D1.2 Demonstrator of CMOS-SPAD monolithic sensor (M36) -> Lodovico Ratti
  Fast radiation hard SiPMs
  D1.3 Report on achieved state-of-the-art fast and radiation hard SiPMs and analysis of prospects (M36)
  -> Rok Pestotnik
  Timing of SSPD + Readout electronics
  D1.4 Demonstrator of the ultra-fast SiPM with optimized readout electronics (M36)
  -> David Gascon
Next step Review of the resources for the MoU

## Slide 4
Solid-State Photodetectors – 3 tasks
Task 4.1.1 - SSPD &new configurations and modes (16 groups)
Backside illuminated (BSI) SiPMs: potential for an enhanced PDE and a better radiation tolerance.
Vacuum ultraviolet (VUV) or near-infrared (NIR) sensitive SiPMs: design, fabrication, and characterisation
Developing ultra-granular SiPM that integrates with the readout electronics by using 2.5D or 3D interconnection techniques. -> to D1.4
CMOS-SPAD light sensors: co-integration of SPADs and electronics, digitized output signals with low power consumption and fast read-out.
New materials for light detection, e.g., SiC, GeC, InGaAs, GaAs technology: possible advantages in SSPDs.
Task 4.1.2 - Fast radiation hard SiPMs (17 groups)
Standardize procedures for quantification of radiation effects.
Characterize the irradiated SiPMs in a wide range of temperatures down to -200 deg..
Study of annealing.
Study and quantify other measures enabling the use of SiPM in highly irradiated areas:
  smaller SiPMs
  macro- and micro-light collectors
© Fraunhofer IMS
WP 4.1
Bias current increase after the irradiation
BSI SiPMs
Ultra graniular SiPMs
D1.1
D1.2
Not enough interest at the moment
D1.3

## Slide 5
Solid-State Photodetectors ...
Task 4.1.3 Timing of SSPD + Readout electronics (16 groups)
RO electronics - transversal activity for all WPs
Study and improve the timing of SiPMs.
Co-design of a multi-ch. readout ASIC exploiting the timing potential.
Optimized, reliable, cost-effective integration and packaging with integrated cooling.
Vertical integration of SiPM arrays to FEE: optimize timing by reducing the interconnections' parasitic inductances and capacitances.
Milestones:
Should be defined internaly
Deliverables:
D1.1 Demonstrator of BSI SiPM array (M36)
D1.2 Demonstrator of CMOS-SPAD monolithic sensor (M36)
D1.3 Report on achieved state-of-the-art fast and radiation hard SiPMs and analysis of prospects (M36)
D1.4 Demonstrator of the ultra-fast SiPM with optimized readout electronics (M36)
WP 4.1
Vertical cost effective integration of sensor and readout electronics
Integrated cooling: SUBLIMA
SPTR of the current sensors
D1.4

## Slide 6: Participants
D1.1 & D1.2 - SSPD w new configurations and modes
18 groups: Bologna, CERN EP, Ferrara, FNAL, Genova, Maryland*, Michigan*, Pavia, Trento, Milano , Virginia*, Bologna, Iowa, SNU, Tokyo Metropolitan, Bari2, EPFL, Ljubljana
D1.3 - Fast radiation hard SiPMs
18 groups: Bologna, Ferrara ,Genova, KEK, Bucharest, CERN-SY-BI, FBK, Giessen, Iowa*, Laussane EPFL, Ljubljana, Nagoya, Padova B2, Padova LHCb, Perugia, SNU, Tokyo Metropolitan, EPFL Aqualab
D1.4 - Timing of SSPD + Readout electronics
16 groups :Barcelona, Bologna, Bucharest , CERN-EP, FNAL , Genova, Ljubljana, Michigan*, Monash, Omega, Padova, Perugia, Virginia, Maryland, FBK, FZU Prague
* Non active

## Slide 7: Tasks : Gantt chart

## Slide 8: New groups in the SSPD
Milano Bicocca, Claudio Gotti -> work on the irradiation hardness with the Hamamastu SiPMs – development of the cryogenic amplifier (group already in the DRD4)
Institute of Radiation Problems, Azerbaijan, Farid Ahmadov, new SiPM structures (not yet in the DRD4) -> will officialy ask to join the DRD4 during the next CB

## Slide 9
MAPD modification
• Geometrical factor ---------- 100%;
• Quantum efficiency ----------- 90%;
• Max. gain (today)------------100 000
• Density of pixels - 40 000 pix/mm2
• Excess noise factor ------------------1
• Size--------------------------- 3.7mm*3.7mm
Patent No. RU. 2102820. 1998
Patent No. RU. №2316848.2006
• Geometrical factor --------------50%;
• Quantum efficiency -------------90%;
• Max. gain (today)--------------------107
• Density of pixels --- 3 000 pix/mm2
• Excess noise factor ----------------- 1
• Size--------------------------- 3mm*3mm
• Geometrical factor ---------------- 50%;
• Quantum efficiency ---------------- 90%;
• Max. gain (today)----------------1000 000
• Density of pixels --------- 3000 pix/mm2
• Excess noise factor ------------------------1
• Size---------------------------->10mm*10mm
Patent No. US20150048472A1.2015
Dr. Farid Ahmadov
Institute of Radiation Problems
Azerbaijan
E-mail: farid081211@gmail.com
High Sensitive Micropixel APDs
Up until now collaborating with Zecotec, looking for potential partners

## Slide 10: Next WP1 meetings
Presentation of the progress, planning of next steps
Wednesday, Nov. 13, 2024, 15h-17h CEST
Wednesday, Dec. 11, 2024, 15h-17h CEST
Wednesday, Jan. 22, 2025, 15h-17h CEST
Wednesday, Feb. 19, 2025, 15h-17h CEST
Wednesday, March 19, 2025, 15h-17h CEST

## Slide 11: WP1 closed session, 21.10.2024
Access to the event opened only to the members of the drd4-wp1-sspd group
https://indico.cern.ch/event/1468958/

## Slide 12: D1.1 First results of the samples of the BSI IBIS Run

## Slide 13: D1.1 First results of the samples of the BSI IBIS Run
The results will be shown in Tampa, IEEE NSS next week

## Slide 14: D1.2 SpadRICH Radiation-hard digital analog silicon photomultipliers for future upgrades of Ring Imaging Cherenkov detectors – bilateral Weave project EPFL, JSI

## Slide 15: D1.2 ASPiDeS (A CMOS SPAD and Digital SiPM Platform for High Energy Physics)
L. Ratti
Approved INFN Project, starting in 2025

## Slide 16: Initial activities
• Radiation hardness measurements (neutrons up to 1012 neq/cm2 @TRIGA) in 180 nm (actively quenched SPADs) and in GF
55nm BCD
• Operation at cryogenic temperature (starting)
• Planned: 110 nm SPADs
• Microlenses: radiation hardness measurements and cryogenic operation

## Slide 17: D1.3 AidaInnova run @ FBK
Experimental structures
Two different technologies:
  Low electric field
  Ultra Low electric field
Different samples
Die size: 3.15 mmx3.15mm
Cell pitch: 15um, 25um, 40um, 75um
Variants of 2x2 arrays:
1) 2x2 array of SiPM 1x1mm2 with 15um-25um-40um-75um cell size
2) 2x2 array of SiPM 0.75x0.75mm2 with 15um-25um-40um-75um cell size
3) 2x2 array of SiPM 0.5x0.5mm2 with 15um-25um-40um-75um cell size
4) 2x2 array of SiPM 0.25x0.25mm2 with 15um-25um-40um-75um cell size
5) 2x1 array of SiPM 1.5x1.5mm2 with 15um+25um cell size
6) 2x1 array of SiPM 1.5x1.5mm2 with 40um+75um cell size
7) single SiPM 2x2mm2 with 15um cell size
8) single SiPM 2x2mm2 with 40um cell size
2x2 array of 1x1 mm² and mini-SiPM
Expected end of production Feb 2024
To be tested in the framework of the AidaInnova
Samples will be available for testing for DRD4

## Slide 18: D1.4 Timing and close integration
256 Ch Module proposal

## Slide 19: Summary
A lot of interesting activities
Planned monthly meetings
Looking for new funding opportunites to go beyond the first three year period