## Slide 1: WP 2, Communication, Dissemination, Exploitation and Training
Ennio Capria (ESRF)
RADNEXT 4th Annual Meeting – 12 and 13 May 2025
https://indico.cern.ch/e/radnext-2025

## Slide 2: Outline
Main achievements (milestones and deliverables)
WP2 activities
  Exploitation and link to industry
  Communication and dissemination
  Training activities
Future plans

## Slide 3
Milestones and deliverables
Work Package 2

## Slide 4: Deliverables
No new deliverables to report since previous Annual Meeting
Status | ID | Title | Deadline | Responsible (s)
Completed | D2.1 | Communication and dissemination plan | 31/08/2021 | KU Leuven
Completed | D2.2 | Exploitation and data management plan | 30/09/2021 | ESRF
Completed | D2.3 | Intermediate report on the coordination of Communication, Dissemination, Exploitation and training | 31/05/2023 | KU Leuven
TBD | D2.4 | Final Preferred Parts List | 31/05/2026 | KU Leuven
TBD | D2.5 | Final report on the coordination of Communication, Dissemination, Exploitation and training | 31/05/2026 | KU Leuven

## Slide 5: Milestones
Status | ID | Title | Deadline | Responsible (s)
Completed | MS08 | Project Website launched | 31/08/2021 | KU Leuven / CERN
Completed | MS09 | Appointing the Industrial Advisory Panel (IAP) | 30/11/2021 | ESRF
Completed | MS10 | List of commercial components of interest | 31/05/2022 | KU Leuven
Completed | MS11 | First RADNEXT-to-Industry event finished | 31/05/2022 | ESRF
Completed | MS12 | Second RADNEXT-to-Industry event finished | 30/11/2023 | ESRF
Completed | MS13 | Third RADNEXT-to-Industry event finished | 31/05/2025 | ESRF

## Slide 6: Exploitation and link to industry

## Slide 7: GB-RADNEXT 2024
Workshop dedicated to industry, 12-13 June 2024
Organised by RADNEXT in collaboration with the Platform for Advanced Characterisation (PAC-G), RADECS association and RAL
Aim: To increase the level of engagement from industry and to stimulate discussion between industry and academia
2-day hybrid event at RAL (+Zoom)

## Slide 8: G-RADNEXT 2025

## Slide 9: Communication and dissemination Conferences and events
In 2024, RADNEXT was present at the following conferences (booths or invited talks):
RADHARD Symposium (7-8 May, Seibersdorf)
GB-RADNEXT Workshop (12-13 June, Harwell)
NSREC (22-26 July, Ottawa)
RADECS (16-20 September, Maspalomas)
For 2025, we are planning to have a booth at:
RADECS (29 September-3 October, Antwerp)

## Slide 10: Communication and dissemination
Ongoing activities: website, LinkedIn, newsletter, …

## Slide 11: Communication and dissemination Website statistics
Website remains primary gateway for information distribution
Useful pop-ups (for webinars, TA calls etc.)
May 2024- May 2025
G-RADNEXT and Annual Meeting 2024
RADECS 2024
Launch January TA call

## Slide 12: Communication and dissemination Website statistics
Visitor distribution
Worldwide Europe

## Slide 13: Communication and dissemination LinkedIn
Currently 1510 followers! (+250 since previous Annual Meeting)
And a lot of activity on LinkedIn
  Regular posts about events (G-RADNEXT, webinars, conferences, …)
  Posts about calls for beam time proposals & RADNEXT research in the spotlight
  A lot of posts/tags by facility users after their irradiation experiments
GB-RADNEXT 2024
TA call launch
Intensive activity for G-RADNEXT 2025

## Slide 14: Communication and dissemination RADNEXT newsletter
10 newsletters sent via Spotler platform
  Topics: updates and interesting news on the project, research results, TA calls, webinars, workshops, conferences …
Newsletter sign-up button added as pop-up on website + archive available
Current mailing list: 320 contacts
  103 signed up via subscription form!
 Any ideas or input for the newsletter is always welcome via radnext.network@communication.cern.ch!

## Slide 15: Communication and dissemination Email signatures
Easy way to spread the word about RADNEXT TA calls and other activities
Thanks for also adding them to your own email signature!

## Slide 16: Training activities
Online and in-person

## Slide 17: Training activities
WP2 also has a focus on training activities in the radiation effects domain with the main goals to :
  educate people on the fundamentals related to radiation effects in electronics
  attract more engineers and scientists to the field
WP2 focuses on two important training modalities:
  Online training activities via webinars and a dedicated Massive Online Open Course (MOOC) on Radiation Effects in Electronics
  In-person training opportunities via the organisation of international schools and workshops

## Slide 18: Online training activities Webinars
Webinar series on present and future irradiation facilities around the world:
  29 April 2025 | HEARTS@CERN: High-Energy Heavy Ions for Space Electronics Testing – by Andreas Waets & Natalia Emriskova
  20 May 2025 | SEE Testing at Texas A&M University Cyclotron – by Dr. Henry L. Clark
  17 June 2025 | Heavy Ion SEE Facility Development at Michigan State University - by Dr. Steve Lidia
  All recorded videos available on RADNEXT YouTube Channel

## Slide 19: Online training activities MOOC: RadiationX
Radiation Effects on Electronics: from Accelerators to Space
Massive Open Online Course, hosted on Edx platform
  Duration: 5 weeks (self-paced), 6-8 hours/week
  Target audience: undergraduate and graduate students in Physics or Electrical/Electronics Engineering + young professionals and researchers
Developed with support from MOOC team of the KU Leuven Learning Lab
Quite challenging and difficult process - currently still in development phase of the learning materials (video lectures, screencasts, interactive quizzes, exercises, discussion forums, texts, …)
Expected launch date: Second semester 2025

## Slide 20: Online training activities MOOC: RadiationX
Action on Facility responsibles:
Module 5 – Radiation Testing Methodologies and Facilities
  Input from each facility of the network to be included in the module:
Fill out this online form with your facility general information!

## Slide 21: Plans for the final year
Continue our ongoing communication and dissemination activities
Finalise MOOC
Two more deliverables:
  D2.4 Final Preferred Parts List
  D2.5 Final report on the coordination of Communication, Dissemination, Exploitation and training
G-RADNEXT 2026?

## Slide 22: Thanks for your attention!
Image Source: CERN