## Slide 1: P³ Target - Update Fcc-ee Injector Design (CHART Proposal) Coordination Meeting #20
J-L Grenard, R. Mena, A. Perillo Marcone - CERN SY-STI
5/12/2024

## Slide 2: P³ target holder design – general overview
Interface with
vacuum chamber
Alignement table
Support feet
Target holder
Vacuum actuator
±50mm stroke
Junction bellow
Water feedthroughs
Junction bellow
Capture solenoid

## Slide 3: P³ target holder production status
Support and alignment frame completed
Vacuum actuator delivered
W Targets prototypes without cooling
Vacuum chambers (including test chambers) manufacturing ongoing
→ Readiness Feb of 2025
Commissioning at CERN Q1 2025

## Slide 4: P3 Target update
44
3
16
Documentation
  Paper written with N.Vallis about the conical targets (NIM-B)
  Under internal review
Manufacturing:
  2.86GeV: 2 x 2 target units without cooling available (W and Ta)
  Vacuum chamber for P3 (in progress)
R&D activities:
  Manufacturing of P3 target with cooling
  Welding tests for joining the tantalum pipes with the HIP capsule (ongoing)
  HIPing capsules manufacturing (under quotation)
Fig. P3 target prototypes:
Current available models
without cooling 
W Ta
6 GeV
2.86GeV
Fig. P3 target prototypes (a) baseline
(b) sx=0.5 mm and (c) sx=1mm conical,
Fig. P3 target prototypes:
HIPping capsule design 

## Slide 5: 2. Target prototyping: HIPing capsule (3/4)
Option 2: Ta-Ta
(+) This option is made of pure tantalum (i.e no dissimilar materials to join).
(+) The target thickness (18mm) is enough to host the distorted elbow of the cooling pipes.
Fig. Ta-Ta capsule
a) 3D model b) top view c) cross section (x=-10 mm) d) gap between pipes and top cover
37
6.56
18
2

## Slide 6: 2. Target prototyping: HIPing capsule (4/4)
44
16
3
Option 3: W-Ta with inserts
To extend 3mm the target only in a region around the cooling pipes
Target diameter (for the capsule) 44
To separate the pipes supports to the capsule
Fig. W-Ta capsule with inserts
a) 3D model b) cross section (x=0 mm) c) cross section (x=-10 mm) d) gap between pipes and top cover
6.56
Selected design
Next steps:
TIG welding test
Capsule and target parts manufacturing
Capsule preparation by EBW and HIPing