## Slide 1: R2E News & Follow-Ups 21.7.2011
R2E Project Meeting

## Slide 2: News
Collimation-Review (see link)
LBOC and failures (see link)
Mini-Chamonix (see link)
H4IRRAD: amazing! -> THANKS!
Safe-Rooms: EN/EL commitment
P4 PLC failure
  Unlikely that SEE
  Triggers however discussion on residual gas pressures and respective radiation levels (P4, REs)
  Mitigation request possible
Possible impact of 25ns operation to be studied
PS-EastArea: calculations (Elias) + specification draft
R2E Review (update)

## Slide 3: Integration & Implementation
xCheck of equipment remaining in critical areas
provision of iron rods for RA/UA junctions
status of shielding storage area (GS)?
PAD/MAD relocation -> baseline
Shielding P5: not to be purchased (confirmation from EN/EL that other solution will be found)
Shielding storage area -> news from GS?
Planning: xMasBreak actions and LS1 draft

## Slide 4: Civil Engineering
Dismantling costs of TZ76 and call for tender
Integration drawings for ducts (P5) -> urgent because of tender?
Additional activities required for LS1?

## Slide 5: Operation
Easier follow-up of possible SEE candidates
Correct inclusion of failures in BE/OP statistics (and graphs)?
25ns MD -> 144bunches might not be sufficient for R2E purposes

## Slide 6: Monitoring & Calculations
Review of radiation levels per area, evolution with time and extrapolation
Vacuum pressures & extrapolation (focus on P4 ARCs and REs)
  Additional BLMs for LSS centre of P4
FGC analysis and consequences for radiation levels in UJ56/76
Next MCWG to be scheduled
PAT benchmarks and analysis
Additional monitoring required?
Monitoring Tool – Future?
Weekly reports -> update of losses, additional areas
Update of technical drawings: including history of monitor changes
Purchase of R2E Bat/RadMon stock
Calculations: BeamGas (Roberto), PATls (Cristina), LHCb (Mathias?), East-Area (Elias), MD-benchmark?, themal-neutrons (Regina), IR1/5 advanced shielding?
Documentation: CNRAD/CERF (Ketil), PMIs-P1?, EastArea (Elias), Injection (Vittorio), H4IRRAD (Bart)

## Slide 7: Radiation Working Group
Follow-up of equipment failures
Update of failure rate tables
H4IRRAD radiation test results (further EPC requirements)?
Cryo PLC tests at CNRAD (last slot?) or H4IRRAD
H4IRRAD EN/EL radiation tests to be prepared (additional GTO tests in the shadow)
nanoFIP follow-up & tests
Valve controller analysis/tests
UPS failure and possible test of control part
PSI agreement -> status/payment?
TE/EPC status/roadmap of tests

## Slide 8: Power-Converters
120A failures as observed in H4IRRAD -> conclusion on 2nd failure mode
Analysis of H4IRRAD tests
TRAD follow-up
CNRAD last slot preparations
status/roadmap of radiation tests

## Slide 9: Safety
Safe-Room Issue (not only R2E) – ok for everybody?
RP considerations on xMasBreak and LS1 activities
Fire-Extraction in P1 – status?
Handling/Repair procedures and status of common workshop
Equipment to be recuperated from the LHC -> update on procedure (e.g., RR equipment)?