## Slide 1
18 Months into the 2023 Cyber-Security Audit

## Slide 2: About CERN Audits
CERN’s Internal Audit service provides independent assurance
3-year rolling audit plan with input from management, external auditors & audit committee (i.e. representatives from all member states)
Some audits contracted to external company Here: Contracted in Q1 2023 to a company from Belgium
Q2 Q2/3: 100h+ of interviews Q4: Approval
Company did a good job, but under-estimated CERN’s complexity…
…of course, an audit can be friend or foe.

## Slide 3: Cyber-Security Audit Findings
Following CISv8 standard
selected by CSO; alternative: ISO27k
http://www.cisecurity.org/controls/v8
82 findings, but NO SURPRISES!
0 crit./15 major/34 moderate/33 minor
This translated into 95 work packages for 2024-2026
9 findings rejected as BS/irrelevant
18 risk accepted as implementation costs were too high/impossible
For many, work already started well before audit 

## Slide 4: CERN Internal Audit Report Format
Risk level: Critical, Major, Moderate, Minor
Contractor’s recommendation(s) R-m.n
CERN’s response and commitment. Accepted (or rejected) by CERN’s DG
Internal Audit requires implementation for Critical, Major, Moderate by that deadline
Contractor’s finding(s)
Observation numbered O-m.n where m is 1+CISv8 chapter

## Slide 5: Extra: Governance
1.1 Approved new Cyber-Security Policy as well as Mandate of CSO
  → https://cern.ch/ComputingRules
1.2/3 Created “Computer Security Board” discussing Subsidiary Policies with liaisons from sectors/departments/units & major experiments
1.4 Approved a Subsidiary Policy to require security reviews for all CERN
1.5 Integrated cyber-risks into ERM + IT department’s risk register
 Done/established In the work plan 2024/2025
!? Challenging






## Slide 6: CIS#1&2 Inventory & Control of Assets
Identified all stakeholders (i.e. beams, business computing, IT services, physics software, Open-Source Program Office)
Engaged external consultant (from Gartner) for input and guidance
Assigned authority (“STEPS”, a CIO-in-disguise) to drive this forward, but missing a good driver
Eventually requiring a (light-weight) SBOM for “critical” services?


Rejected

Risk registered



## Slide 7: CIS#3&11 Data Protection & Recovery
Quasi-approved new (old) policies. Now performing DHP gap analysis
Created “Data Governance Officer” role








## Slide 8: CIS#4&7 Secure Config & Vuln’s












## Slide 9: CIS#4&7 Secure Config & Vuln’s
5.1/20-22.x Deployed “Security Principles” for containers, web applications, … → https://cern.ch/ComputingRules
5.1 Hardening Openstack (~30k VMs): 2026: Enforcing “Golden” images. Profit eventually Harbor SBOM?
5.1 & 22.1/6 Hardening “Puppet”: Reviewed firewall defaults, “auditd” everywhere, Now deploying “Vault” secrets management (e.g. w/r SSH ciphers)
5.2 & 22.1 Hardening Windows & AD infrastructure: Killed LLMNR/NTLMv1/SMBv1; deployed Bitlocker; upcoming AD pentest
14.2 & 22.2/4/5 Hardened Websphere (~15k websites): Module curation on “WordPress”; WAF deployment; 2026: Enforcing “Security Principles” (TLS, certificates, cookie policy, …)
20.x Hardened Openshift (~4k PaaS containers / ~10k for web hosting): 2026: Enforcing “Golden”/”distroless” and/or minimal containers

## Slide 10: CIS#4&7 Secure Config & Vuln’s
Conquered MS tools to reduce security risk. MS put up lots of (license) hurdles






## Slide 11: CIS#5&6 Accounts & Access Control
6.1 Enforce 15+ chars password length / no complexity (NIST 800-63b)
6.3 Reviewed admin accounts; reduced usage of ~9k Service Accounts
7.1 Finished 2FA roll-out (~42k accounts in total done for CERN SSO). Now deploying to LXPLUS/SSH & Windows/RDP; VPN service Q4
7.2/3 Reviewed AuthZ groups: AIS roles, e-groups, RBAC. Needing GMS…
Plus: Terminated ~100 local logins exposed to Internet and old SSO




## Slide 12: CIS#8,13&17 Logging & Incident Response

9.1 Improved CERN SOC documentation
9.2 Integrating new “cloud” data sources (MS, Google)
14.3 Ingesting traffic from DC/Experiment’s networks (2026)
18.x Revised incident response procedure. Included process for (critical) vulnerability management




## Slide 13: CIS#9&10 Email, Web & EDR
10.2 Deployed SPF/DKIM and tightened DMARC settings (“reject”)
11.1 Rolled out “ESET” EDR to ~10k CERN-managed Windows plus CERN-owned Windows/macOS devices
14.1 Ongoing roll-out of “ESET” to Windows Terminal Servers





## Slide 14: CIS#12 Network Infrastructure
13.2 Improving protection of DC against Campus (→ “DMZ”; 2026)
13.5 Now deploying WPA3 on Campus network
13.6 Redesigning DC & TN inter-network filtering (2025) 2026: Installation & testing; LS3: Deployment together with ATS





## Slide 15: CIS#12 New Network Infrastructure
Experiment pits
Prévessin DC
Meyrin Data Centre
BB1
BB2
IoT VLANs
External Network (Internet)
WLCG Tier1/2/3s
Campus Network
External sites
ITS
ITS
IPMI
IPMI
Technical Network (TN)
Experiment Networks (EN)
Campus
LCG
LCG
LHCONE/LHCOPN
(Tier1/2s)
DAQ (main experiments)
DAQ (small experiments)

## Slide 16: CIS#14 Awareness & Training
Contracted new training courses to “SecureFlag” on-line platform
Integrated into the annual interview process for all software developers, architects, IT-service managers, …; Enforcing in 2026




## Slide 17: CIS#15 Service Providers
16.1 Modified “Supplier database” to add link to security/GDPR reviews of all tenders/purchases
16.2/4 Adapted tender documents for every purchase with IT-component (i.e. technical specification and supplier questionnaire)
16.3 Correlating our Supplied DB entries with DarkWeb intelligence





## Slide 18: CIS#16 Application Software Security
17.1 Using OWASP’s “Cheat-Sheets” as “Security Principles” for devs.
17.2 → Incident Response & Vulnerability Remediation Procedure (18.x)
17.4 Readied Git SAST & “Secrets scanning”. Now enforcing both to a subset of 135k repos
17.6 Covered by review process and risk register (1.x)




## Slide 19: CIS#18 Penetration Testing
19.1 Formalized pentesting program together with general review/assessment program
19.2 Concluded one-off vuln. scan of 7k websites & 3k webservers. No catastrophes, but several XSS and other “standard” vulnerabilities
19.2 Deployed “canaries”, SOC monitored
19.2 Running Bug Bounty Program pilot
19.3 → Incident Response & Vulnerability Remediation Procedure (18.x)




## Slide 20: Cyber-Security Audit Status
A long and intense journey
82 findings, 64 committed actions, 95 work packages in total
Aim to have most implemented by Q4 2024 & accepted by Internal Audit
Recall the “NO SURPRISES!”
Many well on track
Still, some very hard nuts left…

## Slide 21
Resources: https://cern.ch/ComputingRules https://home.cern/tags/computer-security
…or ping me at Stefan.Lueders@cern.ch
Many thanks to Adam, Ale, Aleksandra, Alex I, Alex L, Alexandros, Carles, Edoardo, Hannah, Igor, Ismaël, Jean-Yves, Joao, Jose, Liviu, Luna, Marc VdE, Mario, Michal, Nilo, Pablo, Pau, Paul, Robin, Roman, Sebastien, Sebastian, Steve, Tim, Vincent B, Vincent D, Wayne …and everyone else helping to further securing CERN!!!