## Slide 1: Status of activities
ET-PP WP 7.3
Ilaria Giammarioli
December 13, 2024

## Slide 2: Status of activities WP 7.3.2
Last call to share any comment
The deliverable of this task is the "Report on TT and Intellectual property management" (M44)
https://docs.google.com/document/d/1S8uTarITmyifejgof5fDMkkw2N6jwUg1/edit?usp=sharing&ouid=111503857724043238093&rtpof=true&sd=true
It shall be validated by the WP7 next week
(General Meeting Dec 20 at 9.30 am)

## Slide 3: Comments from Nikhef
The report aims primarily on the IPR created in collaboration between research institutes.
It only briefly mentions the IPR created with third parties (industry) in co-ownership. It only mentions to create a collaboration agreement to arrange IP. There are no guidelines for such an agreement given. Does ET not want to manage the IP from such collaborations, or do you expect we will not be allowed to manage such IP?
Questions:
IPR related to ET and created by Nikhef (or any other institute), would that be managed by the future ET KTT office?
Is there any expectation on the ratio of IPR created by research institutes and third parties?
Is it the intention to manage existing IPR from institutes also at the ET - KTT office, so transfer this from the institute to ET?

## Slide 4: Status of activities WP 7.3.3
7.3.3.1 Starting from the case study of the instrumented baffle
7.3.3.2 We have to define a plan in terms of IP protection, IP valorization (M22-M24)
7.3.3.3 and Execute that plan (M24-M38)

## Slide 5: Planning for 2025
Execution of the Plan for the Instrumented Baffle and the second case study
Support the activities described in the Innovation Plan