## Slide 1: SM18 vertical test bench planning
2025.01.21

## Slide 2: Vertical test benches status
Cluster D: MCBXFB07 in test
Siegtal: SMC108 with eCLIQ, in the cryostat, in stand-by
Diode: FFC01-DR06, test ongoing
HFM: MQXFS8b to be installed this week – this comes next
Long: Sushi, in the cryostat, cool down starting soon
Other magnets waiting in SM18 for tests: 3x MSCB, MCBRD06

## Slide 3: Magnets from SMT
MQXFS: S8b in SM18 (lower axial pre-load test), S4f arriving ~March (increasing az pre-load studies, starting at nominal)
SMC: 108 in SM18, in the cryostat. Others? Info to come
RMM:
  RMM1 re-test with better cooling
  RMM2 with full new coils – most likely this one is coming next
MQs: first should arrive first week of February
Fusillo: should arrive in March

## Slide 4: Magnets from HSD
FFC01-DR06 in test
Next ones?
  Do they include Carlo’s MM system?
Other tests?
Scale UP – 2 year program, TBD

## Slide 5: Magnets from LMF
MgB2 200mm radius bending test – to 163?
MSCB
EESD phase 3 – around summer 2025

## Slide 6: Magnets from collaborations
PSI – SMACC1 around September. Looks like no more subscales - tbc
CIEMAT – no news for now
AUP – HD3: to be relaunched
CEA – HTS EuCARD2 bis: to be relaunched
INFN – Falcon D: probably not this year