## Slide 1: Removing the HMPID
GdC (INFN Bari and CERN CH)

## Slide 2: Agenda
Review of HMP installation: 2006
Review of aluminium absorber installation: 2021
Study of HMP removal: 2026
Dismantling sequence
Document on dismantling tasks procedure

## Slide 3: Introduction
After a glorious run time 2010-2026, the detector removal and the project closing is approaching!
To remind what we did, in the following slides a glimpse on a photo's gallery for the main installation steps. Credits to Antonello Di Mauro.

## Slide 4: Installation Documents

## Slide 6: Review of HMP installation: Sept 2006
Bleu support structure of the cradle: to be find and restored

## Slide 7: Review of HMP installation: Sept 2006
Arriving in the cavern UX25
From the surface down in the experimental site

## Slide 8: Review of HMP installation: Sept 2006

## Slide 9: Review of HMP installation: Sept 2006
Preparing HMP insertion in L3 magnet
Lifting platform
Installation of transfer rails
Top transfer rail
Lifting platform

## Slide 10: Review of HMP installation: Sept 2006
HMP pulled(/pushed?) in by the insertion trolley’s
(not visible ) . To be investigated!!
bottom transfer rail
HMP rail on the ALICE space frame in the magnet
Fixing belts of the cradle support

## Slide 11: Review of HMP installation: Sept 2006
No photos in the archive for the mounting on the cradle of C6F14 intermediate tank 1.

## Slide 12: Absorber installation : June 2021

## Slide 13: Absorber installation on module 4 and 2

## Slide 14: Temporary Summary
Aluminum absorbers:
  1) must be removed to allow the installation of the HMPID cradle on the support structure??
  2) stay mounted since the HMPID installation on the support structure is still possible ??
Bleu support structure of the cradle: to be find and restored. If not available, new project for its production? 
CR4 and CR5 devices removal: planning?
Conclusion : so far, no actions spot in UX25 to be carried out during the YETS 2024-2025

## Slide 15: Preparation of the new document for the HMP removal