## Slide 1: Bond CAD Design update
N.Peray
21/01/2025

## Slide 2
40x1.1 cross section
40x1.1 layer jump geometry
Coil design status
Tooling design
Planning

## Slide 3
https://plm.cern.ch/p/CAD/number:ST2412841_02

## Slide 4
40x1.1 cross section
40x1.1 layer jump geometry
Coil design status
Tooling design
Planning

## Slide 5
 | Double turn layer jump |  |  | 
Head angle | Overall head length | Head height | Apperture clearance | Head straight section length
° | mm | mm | mm | mm
4 | 480.6 | 82.9 | 25.9 | 298.7
5 | 436.1 | 86.6 | 27.7 | 242.6
6 | 414.2 | 90.6 | 29.7 | 205.2
7 | 400.8 | 94.7 | 32.0 | 178.4
8 | 394.0 | 99.2 | 34.5 | 158.3
9 | 391.6 | 103.8 | 37.2 | 142.6
10 | 392.2 | 108.7 | 40.2 | 130.1
Parameter that could be changed if needed
Layer jump transition bending radius
(29.5+15.34)/2
Lower layer cable stack (23x2.36)
Upper layer extra turn stack (6*2.36)
Layer jump geometry study

## Slide 6
Layer jump final geometry
Pilot dimensions

## Slide 7
40x1.1 cross section
40x1.1 layer jump geometry
Coil design status
Tooling design
Planning

## Slide 8
Coil CAD design
Most of the component are designed
Next step : insulation detailed layers
Open question :
1) Side rails : Should the side rails cover the head spacer on the non-connection side ?
2) Lead : what NbTi cable will we use?

## Slide 9
40x1.1 cross section
40x1.1 layer jump geometry
Coil design status
Tooling design
Planning

## Slide 10
Coil fabrication tooling CAD design
Reaction tool detailed design can start even without knowing which guiding solution we will use.
Impregnation mold detailed design can start, if we all agree on the concept.

## Slide 11
40x1.1 cross section
40x1.1 layer jump geometry
Coil design status
Tooling design
Planning

## Slide 12
January | February | March | April | May | June | July | August | September
First winding
Coil component and tooling fabrication
Coil component and tooling design
Drawing “released”
Planning
Estimated time |  |  |  | 
 | CAD | Drawing | sub total | 
 | Days | Days | Days | 
Impregnated coil | 5 | 8 | 13 | 
Reacted coil | 8 | 7 | 15 | 
Winding | 6 | 6 | 12 | 
Splicing | 4 | 6 | 10 | 
Reaction | 10 | 10 | 20 | 
Impregnation | 10 | 10 | 20 | 
 |  | Total | 90 | Days
 |  |  | 18 | weeks
Optimistic time estimation
18 weeks of work (at least) to be fitted into 8 to 10 weeks.

## Slide 13
Thanks for your attention