## Slide 1: Update on the Electron Sources
AWAKE Collaboration Meeting : Munich, 24-26.3.2025
Anton Eager, Steffen Doebert
RF system layout
Integration status
Status of key components; Prototyping and Procurement
News from ARTI in CTF2
Conclusions and Issues

## Slide 2: Parameters for both injectors
 | Beam Energy | Energy Spread | Energy stability | RMS Bunch Length | Bunch Charge | Emittance | Beam size plasma focus
Injector 1 |  |  | 1 x 10-2 |  |  | 2 - 5 | 
Injector 2 |  |  | 1 x 10-3 |  |  | 2 | 
 | Beam Energy | Energy Spread | Energy stability | RMS Bunch Length | Bunch Charge | Emittance | Beam size plasma focus
Injector 1 |  |  | 1 x 10-2 |  |  |  | 
Injector 2 |  |  | 1 x 10-3 |  |  |  | 
Working documents held by Rebecca (Injector 2, EDMS 2378918) and John (Injector 1, EDMS 2417022,2588263)
Flexibility in the beam parameters which can be delivered keeping good energy spread and emittance Energy: +- 10%, Charge: up to 400 pC, Bunch length: 0.2-1 ps, beam size : see transport
Constraint space for hardware
Excellent timing stability and synchronisation with laser and self-modulation device; ~ 30 fs stability

## Slide 3
S-Band RF System Layout
~ 20 m difference for injection points = 67 ns
Could be powered by the same rf pulse
S-band, 45 MW
A
j
15 MW, SW
circulator
10 MW, SW
10 MW, TW
j
We propose now to use a single high-power klystron to power all 3 GHz cavities
less waveguides
same rf source and timing jitter
easier to maintain
Coupling of the operation of the two injectors

## Slide 4
Solenoid
X
X
X
X
X
X
X
X
X
X
X
X
X
X
15 MW, S-band
25 MW, x-band
Long waveguides 40-50 m
Round or double height WG needed
PC, 120-130 MW
50 MW, x-band
3 structures at 55 MV/m
Solenoid
A, j
150 MeV injector – RF layout
PC, 90 MW
j
This solution gives a bit more margin in 12 GHz power and makes optimal use of contributed equipment from CLIC (cost savings)

## Slide 5
Study K400 + K400 + K300
Transport passage
Integration constraints and status
We try to find positions for the equipment which allows to change the klystrons with a reasonable effort

## Slide 6
Height under beams
Height beams 240mm
1860mm
2750mm
1890mm
Fire hose
900mm
Integration constraints

## Slide 7
900mm space for dismantling with existing crane (level 1)
Space for dismantling with new crane ( level 1 or between the beams)
540mm
500mm

## Slide 8
Existing crane
New crane
The position of the K400 can be optimized if it is possible to shift the existing crane.

## Slide 9
Electron Source Integration status

## Slide 10
Injector 1, seeding injector
As in Run1 with
CsTe cathode
Injector 1:
All elements are basically known.
Detailed mechanical design of supports and vacuum chambers can/has started

## Slide 11
Injector 2, Probe beam injector
Injector 2:
Integration has started, still many elements not known in detail.
But a lot of progress !

## Slide 12
Current 3D model of Injector 2
Used to study integration and sort out interface with other groups
Currently assuming a copper cathode

## Slide 13
PROPOSAL C
Length: 46 and 49m
Length: 34m
90°
90°
90°
Electron Source Integration status Waveguide routing study
This version is currently our preferred one  base line we will study this one in more detail

## Slide 14
PROPOSAL B
K400
K300
SLOPE TCC4 3.24 °
SLOPE TCV4 0°
ANGLE DIFFERENCE TO RECOVER
K300
New crossing
2m
2.2m
2 WAVE GUIDE K400/K300 => Ø70 mm 1 WAVE GUIDE K300 => REC 80*42 mm
Waveguide routing study

## Slide 15
Key component procurements

## Slide 16
First short prototype under construction
Verify mechanical design, brazing assembly and tolerances needed
Maybe low power RF measurements but no high-power test planned
C. Capelli, N. Chritin

## Slide 17
AWAKE 12 GHz accelerating structure prototype
Mechanical, vacuum and RF measurements done to evaluate prototype, now being cut for further analysis

## Slide 18
C. Capelli, N. Chritin
Next prototype and final structure
C. Capelli, N. Chritin
30 cm
90 cm

## Slide 19
ARTI status
RF-gun and diagnostics operational
Magnets for second phase installed
Vacuum system installed
Missing the x-band waveguide system and the klystron (still at CPI for repair)
First ‘user’ experiment sucessful: Vlad’s CBS experiment

## Slide 20
User Experiment Compton Back Scattering
First user experiment with quite demanding stability requirements:
Vlad Musat, time delay scan to detect photons in an MCP
preliminary

## Slide 21: Conclusion and Issues
Purchasing of key components has started
Integration studies and detailed mechanical designs are progressing
Keeping the schedule will remain a challenge
Due to x-band klystron delay need to rethink CTF2 prototype strategy
Need to develop detailed construction and commissioning schedule

## Slide 22
Structure Awake - 3 brazing steps
+
x5
x2
Machining
Brazing
x4
x8
x2
+
AgCuPb10 : 850°C
AgCuPb5 : 810°C
AgCu : 780°C

## Slide 23
Total Energy 100- 160 MeV, 10 Hz rep. rate, single bunch
Will use CLIC developed x-band components as much as possible
Multiple RF-power configurations studied
Solenoid
X
X
X
X
X
X
X
X
X
X
X
X
X
X
7-10 MW, S-band
5-10 MW, x-band
Possibly long waveguides 30 m
Round or double height WG needed
PC, 160 -200 MW
25 / 50 MW, x-band
3 structures at 55 MV/m
PC, 15 -20 MW
Solenoid
A, j
Klystron layout on the tunnel
150 MeV injector – RF layout