## Slide 1: Laser system update
Eduardo Granados (SY-STI)
On behalf of the SY-STI-LP section

## Slide 2: Agenda
Photoinjector status – February 2025
Run 2c laser beamline design status:
  IR beamlines:
    Transport (cubes)
    Compressor #2
    Integration
    Merging chamber #2 position and new focusing arrangement
  UV beamlines:
    Stretcher design

## Slide 3: Status in February 2025
During summer 2024, the UV telescope was readjusted to increase the available laser fluence on cathode (in order to mitigate the photocathode aging).
The maximum attainable fluence on cathode was increased by a factor of >2x by reducing the spot size (iris open).
Iris open
1 mm diameter
~0.5 mm diameter
Old telescope setting
Setting since summer 2024

## Slide 4: Status in February 2025
Compare the laser energy needed to produce a 300 pC electron bunch:
  Raised from 50 – 100 nJ to 500 – 1500 nJ (a factor of 10x – 15x higher laser pulse energies are required to produce the same electron bunch charge).
QE has decreased from ~8% to around ~0.4% (factor of 20x, both measured in the PHIN RF gun)
Saturation fluence increased from 4 µJ/cm2 to ~30 µJ/cm2, possibly due to aging / exposure to contaminants.

## Slide 5: Comparison table and conclusions
Parameter | 2025 | 2024 | 2023 | 2022 | 2021
QE | 0.4% | 8% | 15% | 25% | 5.5% (used)
Saturated QE | 0.15% | 2% | 4% | 5% | 1.8%
Saturation fluence | 30 uJ/cm2 | 4 uJ/cm2 | <5 uJ/cm2 | 2.5 uJ/cm2 | 4 uJ/cm2
In the current condition, the maximum bunch charge attainable is 600 pC.
No signs of exposure to air (vacuum level through the entire period indicate no leaks).
The safest option would be to use this cathode until an intervention is scheduled in May (between runs).
Intervention in May (if required):
  Bringing the photocathode transport carrier to AWAKE (with rejuvenated photocathode #217 with QE ~10%, alongside new copper photocathode for June tests).
  Requires baking of the SAS (24 hours) after connecting transport carrier to manipulator chamber.
  Replace photocathode # with photocathode #217.
  Conditioning work (1-2 days).

## Slide 6: Laser beams concept for Run 2c
Existing Ti:Sapphire laser
New laser for
photo-injectors
TSG40
TSG4
TT41
TCC4
Compressor 1
Compressor 2
Rb cell 1
Rb cell 2
Split / Delay
TSG42
e- gun 1
e- gun 2
Split / Delay
TCC4
RF ref
SYNC 10 Hz
f*300
SYNC 3 kHz
3 GHz
3 GHz
IR beamlines
UV beamlines

## Slide 7: IR beamlines for plasma cells
Stretched pulse
Compressed pulse
Mirror leak
Beam
expander
Plasma cell 1
Plasma cell 2
Diagnostics PC1
Virtual
Diagnostics PC2
Diagnostics spatiotemporal
overlap
Compressor 1
CCD
CCD
Beam
expander
Compressor 2
CCD
Virtual
CCD
CCD
CCD
Delay stage
Laser (at ~15 m)
Variable splitter
63 m
~46 m
~46 m
Relay system
Relay system
Relay system
Merging chamber
CCD
~30 m
~30 m
Increase spot size on gratings within the pulse compressor, allows use full potential of the laser system
Spot size with longer focal length in each arm, to be checked: beam propagation in Rb (Gabor)
Study of tolerances, transmission, beam pointing stability for optomechanical design + controls

## Slide 8: IR beamlines
Laser room
63 m
46 m
46 m
Main beam
IR line 1
IR line 2
Compressor 1
Compressor 2
Stretched IR lines
TT41
Split point
Nicolas Critin

## Slide 9: Interconnecting boxes concept
Input of telescope
Output of telescope
Relay system
Beam position
Profile / energy
Beam position
lens
…
Feedthroughs
Feedthroughs

## Slide 10: Split point plasma cell 1 & 2
Motorized waveplate
Polarizer
Beam position
50:50
HR mirror
Feedthroughs

## Slide 11: Interconnecting boxes
Meeting with Stretcher, design proposal discussed -> requested quote for 15 of these boxes
Design is too tight, needs to be enlarged by 10 cm in each direction
On-going discussion with vacuum team (Maria Carmen) to sectorize beamlines and pumping requirements. Simulations indicate 10-5 mBar achievable.

## Slide 12: Interconnecting boxes
Simpler design being proposed by N. Chritin.
Requires welding 2 halves of the chamber.
Advantages include larger inner space for optical mounts, potentially lower cost (estimate underway).
Construction in 2026?
Integration of controls and diagnostics to be discussed with BE-CEM and SY-BI (+cabling).

## Slide 13: Distances and locations for compressor to be adjusted
…
…
…
20 m
20 m
20 m
Periscope
…
…
…
Periscope to optical table
19.6 m
~5 m
17 m
14 m
7 m
Compressor 1
Optical table
…
…
16.4 m
…
14 m
Periscope to optical table
Compressor 2
7 m
1.55 m
0.4 m
0.7 m
4.7 m
0.3 m
1 m
0.3 m
27 m
36 m
Merging chamber 1
7.6 m
0.6 m
1.6 m
25 m
35 m
Plasma 1
Plasma 2
f = 10 m
f = 10 m
f = 10 m
f = 10 m
f = 7 m
f = 7 m
f = 7 m
f = 7 m
Design is not fixed yet due to spectrometer magnet position

## Slide 14: Compressors optical tables
2 m
1 m
To compressor
Input
point
Motorized telescope
Motorized attenuator
Motorized beam positioning
Motorized delay 1
Motorized delay 2
Motorized beam positioning
Pick-off
Splitter
CCD
Power meter
0.6 m
0.6 m
output
point
Nominal optical beam path from input to output point = 0.33+ 0.68 + 1.3 + 0.08 + 0.9 + 0.08 + 0.5 + 0.5 + 0.8 = 5.17 m
Minimum path length = 5.17 – 4*0.3 = 3.97 m
Maximum path length = 5.17 + 4*0.3 = 6.37 m
Delay range (total) = 2.4 m (+/- 3.6 ns)

## Slide 15: ‘Time 0’
Patric Muggli
Defining delays:
Rather than ‘time of arrival’, we take spatial distance between beams at a particular time wrt to a known position.
Final specification of delay stage ranges
Current ‘picture’

## Slide 16: Current focusing geometry into vapour source
Compressor output
Input vapor source
Input vapor source
Current focusing geometry

## Slide 17: Position of the merging chamber #1 in run 2c
Nicolas Chritin
distance = ~ 27 m
(+5 meters compared to run2b)
Vapour source 1
Merging chamber #1
20 m
https://www.sciencedirect.com/science/article/pii/S0168900223000840
Confirmation of the position of the merging chamber #1 necessary

## Slide 18: Merging chamber #2 mirror footprint and focusing
Mirror position
Vapor source
30 m
Laser footprint on merging chamber mirror
Horizontal
Vertical
Input beam needs to be magnified by 5/4x → 60% increase in pulse energy at the compressor

## Slide 19: Full IR beam transport and focusing simulations
1st telescope
2nd telescope
3rd telescope
expander
Compressor
Vapour source
Split point
Laser room
f = 10 m
f = 10 m
f = 7 m
f = 50 m

## Slide 20: Full IR beam transport and focusing simulations
Current Run 2b (39.5 m focal)
Design Run 2c (50 m focal)
Next steps:
Fluence calculation on optics.
Tolerances and apertures.
Pointing stability simulation.
https://cds.cern.ch/record/2868829
SPS vibration analysis

## Slide 21: Compressor #2 – nearly identical to existing compresor
Cost ~ 330 kCHF
Vacuum chamber diameter: 1200 mm
Open aperture > 50 mm.
Pulse duration < 120fs (for an amplified spectrum > 12nm FWHM)
Efficiency > 66%
Delivery ~ 6-8 months (by the end of 2025)

## Slide 22: AWAKE run 2c photoinjector laser
Photocathode
257 nm
515 nm
Dedicated laminar flow tent
Conversion efficiency:
IR to green ~60%
Green to UV ~30%
Overall ~ 18%

## Slide 23: UV beamlines for run 2c: New photoinjector laser
265.5 fs
540 fs
775.7 fs
The UV pulse energy was reduced to 65 uJ (by a factor of 6.2) when the longer IR pulse was used.
For the 775 fs pulse, the energy delivered on the cathode was around 35 uJ. The energy stability was better, going to below 1% RMS on cathode
Motor position | IR pulse duration* | UV pulse duration*
163400 | 151 fs | 265.5 fs
143300 | 2100 fs (negative chirp) | 540 fs
183300 | 2310 fs (positive chirp) | 775.7 fs
* Deconvolved values are given at FWHM for Gaussian fits

## Slide 24: UV beamlines for run 2c: New photoinjector laser
700 pC bunch charge!!! 775.7 fs (FWHM) UV pulse length
Again 700 pC bunch charge 265.5 fs (FWHM) UV pulse length
Better stability with longer UV pulse, stability improves from 5% to 1% RMS
Likely due to lower B-integral with longer pulse

## Slide 25: UV pulse duration tunability at constant energy: UV stretcher
Anahita Omoumi
Grating 1
Grating 2
Hollow prism
Translation stage

## Slide 26: UV stretcher – pulse duration at stretched point
At L = 89 cm
Anahita Omoumi
Input ~ 200 fs
Output ~ 10 ps

## Slide 27: Topics update
Photoinjector:
  Current cathode to remain in place at least until May, then option to replace with rejuvenated Cs2Te.
  Copper cathode to be installed in June after last run.
IR beams
  Timing resolution required for synchronization -> Development of specific optical/electronic diagnostics -> received quote from Light conversion to provide 75 MHz reference signal from laser.
  2nd Compressor vessel design -> check integration of provided design
  Pulse energy required in each cell? -> increase in spot size by 5/4 means that energy can be increased by 56% in each arm keeping fluence constant. -> Estimation of beam pointing stability needed
  Where is time 0? i.e. where is the crossing of the 2 IR beams exactly? What is the angle? Discussions ongoing
UV beams
  Pulse duration tunability capabilities, ranges? Variable compressor/stretcher? Different pulse durations for each e- gun?
  Pulse shaping in transverse/longitudinal capabilities? -> Replicate capabilities existing in run 2a,b but keep the design open for future upgrades.
  Procurement of control components started
Diagnostic lines
  Specification required

## Slide 28
Thank you for
your attention!