## Slide 1: General Assembly March, 26 2025 – Podgorica SCIENCE AND TECHNOLOGY PARK OF MONTENEGRO
Chiara mARAZZI

## Slide 2: FUNDS RECEIVED

## Slide 3: FINANCIAL SITUATION TODAY

## Slide 4: SECOND AMENDMENT IN SUBMISSION
We requested a change of action duration (6 months extension) and we have postponed deliverables and milestones accordingly (following your inputs).
From a financial perspective, all budget reallocations are taking place within the same beneficiary and work packages. Nevertheless, we have chosen to include these internal transfers in the amendment in order to avoid the need for justification during the final reporting period, specifically in the "Use of Resources" section of the technical report.
It is also important to note that we have also decided not to reallocate funds within WP6 at this stage. This decision was made following a discussion with the Project Officer, Anna Santoro, who is fully informed of the situation. The exact amount transferred from GSI to UKHD and CNAO will be determined at the end of the reporting period. This adjustment promotes a flexible, collaborative approach among WP6 facilities and may also serve as a model for reallocating clinical TNA, if needed.
Notes: Due to GSI's inability to provide the planned 296 TNA hours—caused by limited beam time and ongoing FAIR construction—a reallocation of research access has become necessary. In agreement with GSI and UKHD, the coordinator proposes reallocating these hours to CNAO and UKHD, both of which have confirmed their availability for the third reporting period. The exact number of reallocated hours and associated internal budget transfers within WP6 will be confirmed at the end of the period. This adjustment promotes a flexible, collaborative approach among WP6 facilities and may also serve as a model for reallocating clinical TNA, should any participating clinical institutions face similar challenges.

## Slide 5
Now is the time to align budget, effort and objectives. We advise you to carry out a thorough assessment of your costs (declared and foreseen).
Please review the amounts already declared, check your remaining budget, and carefully plan the expenses you still need to report in the last 12 months of the HITRIplus project.
This assessment should be done in light of your initial project planning and in relation to the objectives and activities foreseen.
The aim is to ensure consistency between your financial reporting and the work actually performed, and to avoid underspending by the end of the reporting period.
CHECK ON COSTS AND BUDGET PLANNING

## Slide 6: OVERSPENDING
Maximum Grant Amount = 5 Millions Euro
In order to get 5 Millions from the EC we must declare total costs (and total requested funding) not lower than 5 Millions
REAL COSTS EXCEEDING THE TOTAL BUDGET
If declared and included in the total requested funding, they must be justified to the EC in case of a financial audit
If not declared and not included in the total requested funding, they should be monitored internally – therefore please take tracks of all the activities related to the extra costs, justification documents and timesheets as if they were to be declared to the EC.
Be prepared to provide this information upon the coordinator’s request during this final reporting period.
The extra costs will be taken into consideration in case other partners underperform.

## Slide 7: BEFORE THE FINAL REPORTING
Before the final reporting, the Coordinator will request at least an indicative forecast of expenses for the project closure (approximately around January 2026).
If a beneficiary is not able to declare costs equal to or greater than the amount of funds received or at least equal to the pre-financing already received, any unspent funds will have to be returned and made available to the HITRIplus Consortium.

## Slide 8: THANKS!