## Slide 1: PUMA-RC6 Beam Manipulation
Beamline optics and elements
2025-03-12
Lukas Nies (EP-SME-IS)

## Slide 2: TRANSFER BEAMLINE
Lukas Nies
ISOLDE
Collaboration
Deceleration and accumulation of RIBs in RFQ cooler buncher Paul trap
Isobar separation for beam purification in MR-ToF MS
Reacceleration to 30 keV for beam transport
Deceleration with pulsed drift tube and injection into PUMA
PUMA annex frame
Quadrupole bender
Paul trap
Isobar separator (MR-ToF MS)
ISOLDE quadrupole doublets
ELENA quadrupole doublets
10-6 mbar
10-8 mbar
10-9 mbar
2 m
30 keV RIBs from ISOLDE
To IDS
Ion Source
Diagnostics
Diagnostics
PUMA main frame
Pulsed drift tube
Temporary setups
at RC8
Bender
10-11 mbar
Handover point to PUMA
Kicker
Diagnostics
Diagnostics
WORKSHOP 2024

## Slide 3: FINAL LAYOUT– ISLLMAISL0001
15/12/2023
15/12/2023
ST1828365_02

## Slide 4: STATE OF HARDWARE
15/12/2023
15/12/2023
 | CAD Design | Prototyping | Production drawings | Production | Delivered | UHV cleaned | Tested | Installed | Aligned | Commissioned |  | Modifications needed
ISOLDE Quadrupole 1 (standard) |  |  |  |  |  |  |  |  |  |  |  | 
ISOLDE Quadrupole 2 (UHV) |  |  |  |  |  |  |  |  |  |  |  | 
Decelerator / Accelerator |  |  |  |  |  |  |  |  |  |  |  | 
Quadrupole bender |  |  |  |  |  |  |  |  |  |  |  | 
Iris |  |  |  |  |  |  |  |  |  |  |  | 
Einzel lenses (MIRACLS) |  |  |  |  |  |  |  |  |  |  |  | 
Ion Source |  |  |  |  |  |  |  |  |  |  |  | 
ELENA Quadrupoles |  |  |  |  |  |  |  |  |  |  |  | 
Kicker |  |  |  |  |  |  |  |  |  |  |  | 
Bender |  |  |  |  |  |  |  |  |  |  |  | 
MR-ToF MS (MIRACLS) |  |  |  |  |  |  |  |  |  |  |  | X
Paul Trap (MIRACLS) |  |  |  |  |  |  |  |  |  |  |  | X

## Slide 5: SUPPORTS
15/12/2023
LAYOUT VERSION – 15.11.24
available
available
available
Production drawings
available
Production drawings
delivered

## Slide 6: BEAM SWITCHING
15/12/2023
2- and 3-state switch prototypes from external company tested
Need minor adjustments to fulfill specifications

## Slide 7: PROCUREMENT FOR MASS SEPARATOR SECTION

## Slide 8: INFRASTRUCTURE
15/12/2023
15/12/2023
LAYOUT VERSION – 15.11.24
HV Racks HVPF1
HV Sub-Rack HVPF1
GND Racks

## Slide 9: 30 10.5 keV MR-ToF LASER SPECTROSCOPY
15/12/2023
Laser spectroscopy on 24Mg – 34Mg successfull !!!
Future second experiment:
16.11.2024
Year | 2024 |  | 2025 |  |  |  |  |  | 
Month | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7
Experiment I: Magnesium |  |  |  |  |  |  |  |  | 
Writing Cd experimental proposal for 78th INTC Meeting |  |  |  |  |  |  |  |  | 
78th INTC Proposal Defense |  |  |  |  |  |  |  |  | 
Offline ion source change Mg -> Cd |  |  |  |  |  |  |  |  | 
Installation HV Capacitor |  |  |  |  |  |  |  |  | 
In-depth MR-ToF MS tuning for longer trapping times |  |  |  |  |  |  |  |  | 
Change TISA 1 from dye to Ti:Sa |  |  |  |  |  |  |  |  | 
Set up Wavetrain 1 and 2 |  |  |  |  |  |  |  |  | 
Tune MR-ToF MS with stable Cd beams |  |  |  |  |  |  |  |  | 
First offline Cd CLS and crosschecks |  |  |  |  |  |  |  |  | 
COLLAPS early 2025 experiment |  |  |  |  |  |  |  |  | 
Change TISA 2 to Cd, set up Wavetrain 3 and 4 |  |  |  |  |  |  |  |  | 
Experiment II: Cadmium |  |  |  |  |  |  |  |  | 
MIRACLS ready to be moved to RC6 |  |  |  |  |  |  |  |  | 

## Slide 10: MODIFICATIONS NEEDED
15/12/2023
Paul Trap
Change DC coupling of electrical feedthrough flange
Change cabling inside chamber
Replace RF electrodes
MR-ToF MS
Replace drift tube with shorter version
(currently 690mm, simulations yield
best results for 420mm for mass separation)
Update vacuum design
Install HV buffer capacitor

## Slide 11: MODIFICATIONS NEEDED
15/12/2023
Paul Trap
Change DC coupling of electrical feedthrough flange
Change cabling inside chamber
Replace RF electrodes
MR-ToF MS
Replace drift tube with shorter version
(currently 690mm, simulations yield
best results for 420mm for mass separation)
Update vacuum design
Install HV buffer capacitor
Update detector readout