## Slide 1: APEL Update for WLCG Operations Coordination
Tom Dack – UKRI STFC
06/03/25

## Slide 2: Agenda
Development Updates:
  EL8+ Status Update
  HEPscore Accounting Update
  Token Accounting
Operations Update
Plans

## Slide 3: EL8+ Update
All pending host migrations were completed before the winter break
  This includes the main production EGI/WLCG APEL server
  As part of this migration, the following improvements were added:
    Updated logging and host services monitoring
    Database and APEL server moved to separate hosts, simplifying future maintenance
APEL packages are available in the CERN repo, and UMD-5
Some work remains to deprecate any remaining Python 2 functionality
  Aim to improve maintainability of APEL codebase

## Slide 4: HEPscore Accounting Update
HEPscore feature rollout:
  Successfully deployed to the APEL accounting repository as of last week
  The Accounting Portal has experienced problems rolling out associated required changes
Current Status:
  New format records can be accepted at the repository
  No changes visible in the Portal yet
Whilst Portal issues are resolved, the APEL team are monitoring behaviour and performance of the Repository
Once issues are resolved, the team will make a wider announcement that APEL can now accept the new record format

## Slide 5: Token Accounting
This is the next priority for WLCG accounting
Understanding how required attributes may be understood without VOMS
  APEL requires VO etc. attributes, to aggregate data, and currently expects them in the records sent from sites
    Currently require that this is done at the accounting client side
  The method through which VO is communicated with tokens is still somewhat in flux
    Can be inferred from issuer for some tokens, but not always true for some issuers
  Initial work can be done to “fake” X509userProxy values from token attributes
  A long-term method of establishing VO from token attributes will need to be agreed between APEL team and WLCG AuthZ
  Once this is understood, the APEL team can move forward with implementation

## Slide 6: Operations Update
Revised Operational Structure for the Federating Services Group at RAL
  This group manages RAL deployments of APEL, GOCDB, FTS, INDIGO IAM for various communities
  Previously had one on-duty per week, which was one of the service owners for the above services
New Structure for ~ 2months now
  On-Duty Helpdesk
    Ticket triage, first response, standard resolution and customer service
    Escalates if ticket is non-standard
  Service Manager On-Duty
    Provides more involved technical support as required
    Upskilling and knowledge sharing activities underway, so as to ensure all staff have suitable experience with all services – currently focused on bringing up APEL knowledge across the team
  Final Escalation – to Service Manager
  https://helpdesk.ggus.eu remains the best way to get operational support for APEL
  Outside of operational support, apel-admins@stfc.ac.uk is the best contact point for the service

## Slide 7: Next Steps & Plans
Current work is to support Portal team to resolve remaining issues
Then work with WLCG and EGI Ops to plan HEPscore site upgrade plan
Following HEPscore rollout:
  Post-X.509 (non-VOMS), initial token support
  Finalise and deploy the replacement of the pub/sync validation system
After this, the team will look to implement general service quality improvements and features