## Slide 1
SKA’s journey to creating an IGO was long and demanding one… huge effort which we underestimated on almost all counts
Background legacy drivers and motivations
  SKA a genuinely global scientific collaboration from the outset in the 90’s – originated in IAU and OECD Global Science Forum – path from there, through ESFRI/EC Prep Phase support to creation of initial legal entity and then IGO
  Massively political site selection process from the earliest days – peaked with decision in 2012 which exploited global collaboration and scientific considerations to establish shared site outcome – avoided the problem of ‘a loser’ who walks away and removes their investment
    If you think you might end up as an IGO, you need to ensure that the site selection process informs you of the reality of a party hosting it – are they actually ready to do all that’s required? Committed to what comes with it?
  Combination of global nature and strong leadership by the three SKAO host countries set an environment where there was support and political drive behind creation
  We wanted the benefits of an IGO: Financial and international governance independence; an international strategic and financial commitment that spans national political and financial cycles – something that’s difficult to leave; an environment which is international and inherently suited to a global diverse collaboration of our scale – an international ‘badge’; freedom to design own procurement/avoid the constraints of domestic/European law; exemptions from direct taxation on spend; some degree of ability to support international hiring and personnel movement…
  Our approach to deciding: was in two steps – first in the Preparatory Phase, to decide to create an initial legal entity, then later, in a specific second study, to evaluate options between continuing as is with a limited company, creating an ERIC, an ESRF-like model – IGO was best balance and agreed *at government level*.

## Slide 2
SKAO as an IGO and observations:
  Negotiating a Convention needs leadership and political motivation – the sort that only comes with a massive, genuinely international (not just European) project which is in the €multi-Bn level. Its worth it, but it should only be embarked on with explicit government support – the end result is a serious multilateral agreement to be concluded at the highest government level. The hosting country/ies are critical. Someone has to ‘own it’. European states (like you will have) as a host(s) are experienced in what IGOs are – not all countries are so familiar.
  Time effort and expertise – be ready to deal with experts and learn. There aren’t many experts on creating scientific IGOs as there aren’t many scientific IGOs – its SKAO and ITER (and sort of, SESAME) in the last 20 years. Ask the question early: do your stakeholders want to do it? Might they ask why not join an existing IGO (eg CERN, or indeed SKAO, if the participating countries are similar) – there are ways to make that work legally, using the IGO structure but with an associated legal model, eg EMBL-Elixir
  Everyone organisational/project context is unique – Are you a European collaboration? Are you global? Do you want to be global in the future? How long with you function? Are you a ‘project’ or ‘an observatory’ – if the former, consider carefully whether the work needed for an IGO is really warranted. Will you have a diverse, potentially geopolitically ‘interesting’ participation? Do you imagine, for example, the US as a member alongside China – will that work in terms of sharing technology? All these things need consideration at some level. To first order, an IGO provides a framework well suited to a genuinely global entity. You need to think carefully about the balance of all factors.
  Nature of the IGO – At the start, SKAO probably had an idealised view of what an IGO might be – something like ESO, CERN etc. In reality, they are IGOs from a past time. Now, governments view IGOs somewhat differently – the concept of ‘a modern IGO’ with more limited benefits (to staff for example) are more attractive. Be very clear about the minimum requirements up front – we have struggled with things like tax exemptions, implementation of our legal status, in some areas – some caused by lack of familiarity with the implementation of IGO structures, some caused by the trend to offer less strong benefits to the organisation.
  Work out the potential timeline and decide what’s important – creating any new legal entity, whether ERIC or IGO, will take time. You are creating a parallel project with its own timeline, which interacts with your own engineering/construction timeline. Decide a priori whether you are happy to have the construction approval (and funding) dependent on the timeline to create and establish your legal entity. The critical path could easily be the legal structure not the technical timeline.

## Slide 3
Did we choose right?
  Yes, probably. No other realistic choice. And our legal status reflects our position, our position globally and our desire for longevity and stability.
What have we learned?
  Preparation for the process needs leadership at government level, with engaged foreign ministry and similar experts in the discussion at an early stage.
  It is imperative to get all the difficult policy stuff sorted out before or in the convention negotiation process – funding model/procurement assumptions (including requirements for juste retour etc) IP, access, etc etc. It will inform the convention of an IGO and also the way the implementation takes place.
  Design the membership model to be as flexible as possible: getting to IGO membership takes time, a long time (eg for SKAO, India – 9 years from negotiation of convention starting to membership. Sweden – 9 years from negotiation to a decision to join. Try to enable an approach which allows cooperation (and funding) while membership processes are underway.
  There are four distinct stages in implementing an IGO: 1 - deciding to do it, 2 – negotiation of the agreement, 3 – preparing the implementation details of how the IGO will work administratively and 4 – waiting for the governments to ratify. Work out the best guess of timing and then double each stage, at least. Then you probably start to have something realistic.
  Align the timelines of the engineering process with the governance and be careful to monitor. Do you need all the IGO Members to complete their membership before anything can start? Try to avoid creating an ‘all or nothing’ model. We did, but only just, and its still a struggle to align things.
  Many of the administrative processes around implementing an IGO are much much more difficult than you think….