## Slide 1: Proposal for Work Breakdown Structure for the Pre-TDR phase
Jean-Paul Burnet, Milosz Zielinski
Many thanks to Sylvie Prodon
09/04/2025
V0.7

## Slide 2
Recap of the Product Breakdown Structure (PBS) and Work Breakdown Structure (WBS) concepts
Feedback on the proposed pre-TDR Work Breakdown Structure
Propagation of the pre-TDR WBS to allow referencing
Cross-check between PBS and WBS

## Slide 3: FCC FS WBS – AS IS
FCC feasibility study
1 Study support and coordination
2 Physics and experiments
3 Accelerators
4 Technical infrastructure
5 Host State processes and civil engineering
6 Organisation and financing models
We worked on ACC & TI with the collection of Work packages

## Slide 4: FCC FS WBS – AS IS
No changes
Name change
New location
New Work Package
Removed location

## Slide 5: FCC FS WBS – AS IS
3.1 Accelerator coordination
3.2 FCC-ee collider design
3.3 FCC-hh design
3.4 Technology R&D
3.4.1 Beam intercepting devices
3.4.2 Injection and extraction devices
3.4.3 Alignment and survey systems
3.4.4 SRF system
3.4.5 RF power sources
3.4.6 Vacuum system
3.4.7 Beam instruments
3.4.8 Collider and booster magnets
3.4.9 Robotics
3.5 FCC-ee booster design
3.6 FCC-ee injector
3.7 FCC-ee energy calibration and polarization
3.8 FCC-ee MDI
3 Accelerators
No changes
Name change
New location
New Work Package
Removed location

## Slide 6: Proposed FCC pre-TDR WBS
3 Accelerators
3.1 Accelerator coordination
3.2 FCC-ee collider design
3.4 Accelerator Technologies
3.4.1 Beam Intercepting Devices and Machine Radiation Shielding
3.4.2 Injection and extraction devices
3.4.3 Alignment and survey systems
3.4.4 RF Design
3.4.6 Vacuum system
3.4.7 Beam instruments
3.4.8 Collider and booster magnets
3.4.9 Machine Protection and Availability
3.5 FCC-ee booster design
3.7 FCC-ee energy calibration and polarization
3.8 FCC-ee MDI
3.4.5 Magnet and RF Power Systems
3.3 FCC-hh design
3.6 FCC-ee injector
3.4.10 Operation Model
No changes
Name change
New location
New Work Package
Removed location

## Slide 7: Proposed FCC pre-TDR WBS – new sub-WP
3.4 Accelerator Technologies
3.4.1 Beam Intercepting Devices and Machine Radiation Shielding
3.4.1.2 Beam intercepting devices
3.4.1.1 Machine Radiation Shielding
No changes
Name change
New location
New Work Package
Removed location

## Slide 8: Proposed FCC pre-TDR WBS – new sub-WP
3.4 Accelerator Technologies
3.4.2 Injection and extraction devices
3.4.2.1 Kicker
3.4.2.2 Septa
3.4.2.3 Beam Optics
No changes
Name change
New location
New Work Package
Removed location

## Slide 9: Proposed FCC pre-TDR WBS – new sub-WP
3.4 Accelerator Technologies
3.4.9 Machine Protection and Availability
3.4.9.1 Machine Protection Studies
3.4.9.2 Machine Protection Hardware
3.4.9.3 Availability studies
No changes
Name change
New location
New Work Package
Removed location

## Slide 10
3 Accelerators
3.1 Accelerator coordination
3.2 FCC-ee collider design
3.4 Accelerator Technologies
3.4.1 Beam Intercepting Devices and Machine Radiation Shielding
3.4.2 Injection and extraction devices
3.4.3 Alignment and survey systems
3.4.4 RF Design
3.4.6 Vacuum system
3.4.7 Beam instruments
3.4.8 Collider and booster magnets
3.4.9 3.4.9 Machine Protection and Availability
3.5 FCC-ee booster design
3.7 FCC-ee energy calibration and polarization
3.8 FCC-ee MDI
3.4.5 Magnet and RF Power Systems
3.3 FCC-hh design
3.6 FCC-ee injector
3.4.10 Operation Model
Proposed FCC pre-TDR WBS – 3 Accelerators Pillar
No changes
Name change
New location
New Work Package
Removed location

## Slide 11: FCC FS WBS – AS IS
4 Technical infrastructure
4.1 TI Coordination
4.2 Integration
4.3 Geodesy & Alignement
4.4 Electricity and energy management
4.5 Cooling and ventilation
4.6 Cryogenics systems
4.7 Computing and controls infrastructure, communication and network
4.8 Safety
4.9 Operation, maintenance, availability, reliability
4.10 Transport & handling, installation concepts, logistics
No changes
Name change
New location
New Work Package
Removed location

## Slide 12: Proposed FCC pre-TDR WBS – new WPs
4 Technical infrastructure
4.1 TI Coordination
4.2 Integration, Scheduling and Configuration
4.3 Geodesy
4.4 Electricity and energy management
4.5 Cooling and ventilation
4.6 Cryogenics systems
4.7 Computing and controls infrastructure, communication and network
4.8 Safety
4.9 Technical Exploitation
4.10 Transport & handling, installation concepts, logistics
4.11 Support, Structure and Arc cell mock-up
4.12 Robotics
No changes
Name change
New location
New Work Package
Removed location

## Slide 13: Proposed FCC pre-TDR WBS – new sub-WPs
4 Technical infrastructure
4.2 Scheduling, Configuration and Integration
4.2.1 Scheduling
4.2.2 Configuration Management
4.2.3 Integration
No changes
Name change
New location
New Work Package
Removed location

## Slide 14: Proposed FCC pre-TDR WBS – new sub-WPs
4 Technical infrastructure
4.7 Computing and controls infrastructure, communication and network
4.7.1 Control Architectures
4.7.2. Control software
4.7.3 Computing (communication network, data, fibre, security)
No changes
Name change
New location
New Work Package
Removed location

## Slide 15: Proposed FCC pre-TDR WBS – new sub-WPs
4 Technical infrastructure
4.8 Safety
4.8.1 Safety Critical Systems
4.8.2 Safety concept
4.8.3 Radiation Protection
No changes
Name change
New location
New Work Package
Removed location

## Slide 16
4 Technical infrastructure
4.1 TI Coordination
4.2 Scheduling, Configuration and Integration
4.3 Geodesy
4.4 Electricity and energy management
4.5 Cooling and ventilation
4.6 Cryogenics systems
4.7 Computing and controls infrastructure, communication and network
4.8 Safety
4.9 Technical Exploitation
4.10 Transport & handling, installation concepts, logistics
4.11 Support, Structure and Arc cell mock-up
4.12 Robotics
4.7.1 Control Architectures
4.7.2. Control software
4.7.3 Computing (communication network, data, fibre, security)
4.8.1 Safety Critical Systems
4.8.2 Safety concept
4.8.3 Radiation Protection
4.2.1 Scheduling
4.2.2 Configuration Management
4.2.3 Integration
Proposed FCC pre-TDR WBS – 4 Technical Infrastructure Pillar
No changes
Name change
New location
New Work Package
Removed location

## Slide 17: Thank you
The presentation and excel file is attached to the indico page.
The presentation shows updated WBS structure.
The association of PBS elements to WBS is in the excel.
Please review the new structure and the PBS-WBS association and contact me (Milosz.Artur.Zielinski@cern.ch) and Jean-Paul (this email you know) with a feedback.