## Slide 1
Thomas Bergauer
26 March 2025
Introduction and News
DRD Managers Forum

## Slide 2: Introduction
Input of the EDP to the ESPP-2025 process
  thanks for the comments received from EDP and RECFA members and from DRD managers
  very useful to correct few factual errors and proposing light emphasis on specific aspects
  these comments have been considered in the latest version
  final RECFA green light is expected today
MoU
  Meeting with some FAs, national contacts and CERN happened March 7th
  DRD managers should have received the email from Helge Meinhard

## Slide 3: 5th DRDC meeting February 2025
Draft minutes have been posted to https://cds.cern.ch/record/2925358?
• DRD3:
  Efforts to establish collaboration and advance scientific work were acknowledged.
  Suggested consolidation of overlapping projects, particularly in WP1 (CMOS sensors).
  Concern raised about the large common fund (290k CHF annually): Spending plan requested; Recommend to use it mainly for activities that benefit a large part of collaboration, or transversal activities; Limit the year-to-year carry-over .
• DRD5 & DRD7:
  Management positions have been filled, but more frequent meetings are encouraged.
  DRD5 must clarify the relevance of its work program to HEP.
  DRD7 needs to attract more external manpower beyond CERN.
• MoUs & Resource Tables:
  Concerns and confusion persist over slow progress in drafting MoUs and resource annexes.
  Challenges in engaging funding agencies remain; a coordinated approach is recommended.
  No DRD collaboration has yet established a Resources Board
  The collaborations must work with the funds they claimed to have available already now

## Slide 4: 6th DRDC meeting 4/5 Nov
Review of DRD1,2,4 and 6 in autumn this year
Following the example from the last meeting, we will have preparatory meetings with individual DRD to understand the status and progress.
  Expect those meetings Mid-September to mid-October
Draft agenda exists: https://indico.cern.ch/event/1527817/