## Slide 1: Inputs for today’s discussion
Zhen / Hide

## Slide 2: Schedule
3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2
Discussion
Commissioning
in USTC
Funding to be secured
Commissioning
in CERN
Installation
Only 4 weeks at max available
2 weeks in December and 2 weeks in January
See next page in more detail
Need:
Build Veto Counter
Add mechanical support to align the AHCAL on axis
Update trigger logic including LHC clock
Establish install/assembly procedure
Consider operation model (DAQ/DCS)
etc
More in the next talk
Shipping
To be started ASAP

## Slide 4: Need precise dimension of AHCAL
Weight 2 ton at max
CERN Transportation team needs precise dimension of AHCAL
How much height is needed?
Width 1.1 m
at max
Happy if the width is 1023 mm
Jamie discussed with CERN transpiration team.
The width should be less than 1.1 m to go along with the LHC.