## Slide 1: LHC, Status and Performance LHCC 21th September Paul Collier On behalf of the whole LHC Team and international collaborators

## Slide 2: From one LHCC to the Next
May-June: Progressive increase in the number of bunches towards 1380/beam
29th June – 4th July: MD2 Block followed by TS
Mini-Chamonix Meeting to set strategy for remainder of 2011
10th July-23rd August: Luminosity Production
Pushing the parameters, e down Ib up
24th – 29th August : MD3 Block followed by TS
New results and set up of b*=1m
4th September -> : Qualification of new operating conditions
Luminosity Production
June

## Slide 3: LHC Status : 2011 – so far …
MD, technical stop
MD, technical stop
Mini-Chamonix
Intermediate energy run, technical stop, scrubbing
75 ns
50 ns
Emittance
reduction
MD, technical stop
b* = 1m
Last LHCC
Intensity Ramp Up

## Slide 4: End June 2011 …
Reached 1380 (max possible with 50ns) on 28 June fill 1901
Complete MP and OP Qualification for ~100MJ/beam

## Slide 5: Luminosity Leveling via beam Separation
Luminosity of LHCb levelled continuously
GPD luminosity falls-off exponentially
LHCb design luminosity
Introduced luminosity leveling for LHCb  can run at optimal μ and Lmax
Since end of May running at constant L ~ 3-3.5∙1032 cm-2s-1 with μ ~ 1.5
LHCb now want maximum time in physics and not an increase in performance

## Slide 6: LHC Luminosity Calibration
VdM scan
IP1 H
IP1 V
absolute luminosity normalization
low, well understood backgrounds
precision optics for ATLAS-ALFA and TOTEM
precise measurement of the luminous region +
beam intensity --> absolute luminosity and
cross section calibration
currently ~ 3.5 % level

## Slide 7: MD2 Block Studies
MD (in order of execution) | Time scheduled | Time used | Balance
ATS I | 02 h | 02h46 | + 0h46
Injection 25 ns | 06 h | 05h40 | - 0h20
RF setup high bunch int. | 06 h | 05h07 | - 0h53
Beam instr. (stopped late), followed by access | 08 h | 09h00 | + 1h00
Head-on beam-beam limit | 08 h | 03h17 | - 4h43
Inj. nom. emittances, UFO’s | 09 h | 09h50 | + 0h50
RF longitudinal stability, followed by access | 13 h | 10h21 | - 2h39
Long-range beam-beam limit | 08 h | 05h17 | - 2h43
Non-linear dynamics (started early, stopped late, 1b only) | 08 h | 10h31 | + 2h31
Collimation | 08 h | 04h28 | -3h32
ATS II (started early, stopped late) | 08 h | 10h51 | + 2h51
Beam distribution | 04 h | 01h45 | -2h15
Quench margin at injection | 08 h | 08h15 | +0h15
R2E | 08 h | 05h38 | -2h22
Very satisfied with second MD:
  Some ground-breaking results  path to very high LHC luminosity.
  Good balance: MD’s pushing the boundary and detailed studies.
  Almost all MD teams had the opportunity to obtain good results.
  Good availability, though not as good as first MD.
  We managed to hold reasonably to schedule, thanks to the excellent preparation and discipline of many colleagues involved.
Thanks to the injectors that provided the planned zoo of beams!
Results discussed and analyzed in a ‘mini-Chamonix’ meeting to set the strategy for the remainder of 2011

## Slide 8: MD2 : A few Highlights
First injection of 25 ns bunch trains with up to 216 bunches.
Collision of (individual) bunches with twice nominal intensity and half emittance, demonstrating 8 times nominal bunch luminosity.
Injection and storage of even higher bunch intensities with nominal emittance.
Collision of 50 ns bunch trains with 4-5 sigma separation, demonstrating margin in long-range beam-beam effects.
First squeeze below 1.5 m, demonstrating b* = 0.3 m with pilot beam, flat machine, no collisions and ATS optics.
Many, many detailed studies that were needed to achieve the above results and will make it usable (RF, injection, collimation, quench margins, R2E, optics, …). The devil is in the details!

## Slide 9: MD2 : In Numbers
High bunch intensity in LHC: Np = 2.7×1011 p/bunch excellent beam lifetime ge ≈ 3.3 mm
Colliding beam @ 450 GeV: Np = 2.3×1011 p/bunch twice nominal intensity, half nominal ge ≈ 1.7 mm emittance, head-on & parallel separation OK
Long-range beam-beam for 50ns: ac/2 = 48 mrad for t ≈ 15 h crossing angle can be more than halved
Short bunch spacing  25ns: Nbunch = 216 24b trains, vacuum ~OK, heat load ~OK, Np = 1.2×1011 p/bunch instabilities, better than 50ns at same stage ge ≈ 2.7 mm first batches
Injection: ge ≈ 3.5 mm OK for injection
Tune working point: Qx/Qy = 0.47/0.47 more space in tune diagram for BB footprint
ATS optics: b* = 0.3 m

## Slide 10
Mid Year performance Review “mini-Chamonix” (July 15)
The workshop will examine the possible performance improvement options available during the rest of the LHC's 2011 proton run. It will also consider the experiments' requirements and potential limitations from hardware and beam related phenomena. The principle aim to arrive at a strategy for maximizing the delivered luminosity by the end of the year. The results from, and plans for, machine development will be considered where the knowledge gained might impact the above goal.

## Slide 11: Discussion
Luminosity comparisons are wrt. 1380 bunch operation with:
  1.1E+11ppb, emittance 2.7um, b* = 1.5, Peak Luminosity = 1.2E+33 cm-2 s-1 in the GPD

## Slide 12: Conclusion …
Continue with 50ns!
Operate with minimum emittance (2mm) from the injectors
Adiabatically increase the bunch intensity (max 1.55E+11)
Reduce b* to 1m (LATER after next Technical Stop)
See how things go … and how the GPD cope with the (hopefully) increased pileup

## Slide 13: Post Mini-Chamonix Production Period
Emittances – start of fill – from luminosity
Factor of 2 from reduced emittance (and some pushing of bunch intensity)
This was possible because of the incredible performance of the injector complex! Routinely delivering beams well beyond the design parameters.

## Slide 14: Beam-Beam Tuneshift
Tatiana Pieloni
Design report
Now
(re-)learned about WP adjustment to optimize the lifetime (beam-beam pushes the tune down onto the 10th order resonance
After re-optimizing WP when going into collisions …
Increase both planes by 0.002
… No lifetime dip. Initial lifetimes in Physics ~25 hours … spot where we collided!

## Slide 15: …but not all plain sailing
Vacuum activity when increasing the bunch population above~1.25E+11 ppb
Very Sharp threshold.
Suspect e-cloud is back
Seems to indeed improve with time
But still issues, especially in the vacuum around the experiments

## Slide 16: Beam Induced Heating : eg Injection Kickers
Beam induced heating has strong bunch length dependence  Carefully controlled blow-up during the ramp

## Slide 17: MKI ‘Misfire Events’ (not related to previous slide
16:30 Injected beam of 144b dumped on TDI in IR2.
  Main switch erratic on PFN C.
  Injected beam was not kicked, erratic was too late to prevent extraction.
  Circulating beam was not hit.
  Heavy losses in IR2, but NO quench.
  Vacuum spike, valves closed.
This kind of event is a known failure case.
The TDI is there to protect us from this …
… and it worked perfectly.

## Slide 18: MKI2, event 2 … not so clean – but safe!
Erratic during resonant charging and before SPS extraction. SPS beam was not extracted.
Interlocks did NOT detect erratic of MS3 (at 33kV). PFNs discharged via the dump switch after 4ms (no further magnet current); THIS HAS NOW BEEN FIXED
The circulating beam which was swept over the aperture and protection elements (~17% of normal kick) for ~9µs. Bunches grazing on TDI quenched D1.L2, triplet L2 and D2.R2 and hit ALICE.
Never forget we are dealing with a dangerous beam, even at injection.
Machine Protection issues are the highest priority!

## Slide 19: UFO’s Still around – but come and go …
Since July 2010 35 fast loss events led to a beam dump.
18 in 2010, 17 in 2011. 13 around MKIs. 6 dumps by experiments. 1 at 450 GeV.
Typical characteristics:
  Loss duration: ~10 turns
  Often unconventional loss locations (e.g. in the arc)
Over 10000 candidate UFOs below threshold detected. On average ~6 UFOs/hour during stable beams in the arcs.
Spatial and temporal loss profile of UFO
UFO Example:
Middle of Arc in Sector 34
Micrometer sized macro-particles are (still) the most plausible explanation.

## Slide 20: Are UFO’s Just Dust?

## Slide 21: Radiation Levels around the LHC tunnel: Measured and Expected
Weekly Report
Detailed Analysis
Comparison & Extrapolation
x50
R2E Team

## Slide 22: SEU’s : Failures and Correlations
Mitigation measures ‘on the fly’ (where possible) or stored up for the Christmas Technical Stop

## Slide 23: Record Page by the end of August
 | 2010 | 2011 | Nominal
Energy [TeV] | 3.5 | 3.5 | 7
β* [m] (IP1,IP2,IP5,IP8) | 3.5, 3.5, 3.5, 3.5 | 1.5, 10, 1.5, 3.0 | 0.55, 10, 0.55, 10
Emittance [μm] (start of fill) | 2.0 – 3.5 | 1.5 – 2.2 | 3.75
Transverse beam size at IP1&5 [μm] | 60 | 28 | 16.7
Bunch population | 1.2×1011 p | 1.35×1011 p | 1.15×1011 p
Number of bunches | 368 | 1380 | 2808
Number of collisions (IP1 & IP5) | 348 | 1318 | -
Stored energy [MJ] | 28 | 110 | 360
Peak luminosity [cm-2s-1] | 2×1032 | 2.41×1033 | 1×1034
Max delivered luminosity (1 fill) [pb-1] | 6.23 | 100.7 | -
Longest Stable Beams fill [hrs] | 12:09 | 25:59 | -

## Slide 24: MD#3 Block: b* up (90m) and down (1m)
High Beta Optics
Basic cycle commissioned during previous MD periods
Some time given from Physics to commission and qualify conditions for Totem/ALFA data taking
23-24 September 90 m optics run
  Preparation and verification of the collimation functions
  Re-generation of functions for Transverse damper, RF longitudinal blow-up etc.
  New bunch scheme needed (5 bunches of 6E+10)
  TCT collimator alignment + Vertical Totem pots
  technical problem with Alfa movement
  Beam lost before any data taking
Status – Good for Totem data taking, work still needed for ALFA.
  Some time for this will have to come out of the remaining Physics time

## Slide 25: MD#3 Block: b* up (90m) and down (1m)
It was already hoped to move to b* = 1m after the technical stop and significant MD time was given over to prepare it (mini-Chamonix meeting)
To maintain the same margins for orbit, beta-beat etc. we would needed to reduce the crossing angle from ±120 to ±100 mrad … and move to tighter collimator settings
9.3
Long-range beam-beam separation from 12σ to 8σ (ε=2.5 μm).
Tested and Works – but life gets a lot tougher as the collimators are very close to the beam

## Slide 26: Triplet Aperture : At Last a ‘Hole’ we can exploit!
Measurement of the triplet aperture at 3.5TeV squeezed confirms it is larger than assumed: better alignment, orbit, beta-beat etc.
At Least 4s bigger than assumed
Decision taken to exploit this margin to run at b*=1m with ±120mrad crossing angle and original (relaxed) collimator settings
Crash programme to develop a method of qualifying the operating conditions
Loss maps with TCT’s retracted by 2s to ensure IT still protected.
Successfully achieved and Physics now with 1m b*
S. Raedelli

## Slide 27: Back to Physics
Restart Blocks:
Confirmation of Aperture
Alice polarity inversion
Qualification of 1m b*
Intensity Ramp up
Completed very rapidly : In less than 5 days
Peak luminosity improvement in line with b* reduction: 50% more!
Peak Luminosity now stands at:
3.3x10+33 cm-2 s-1
Now we just have to establish nice long fills to exploit this potential

## Slide 28: 8th September Onwards ….

## Slide 29: Latest Period
Excellent Peak Performance Lpk >3.2x10+33 cm-2 s-1
Fill Length Very Variable (between 20mins and 16 hours!)
Some Technical issues causing downtime and a smattering of SEU’s
High and spiky vacuum conditions around Alice and LHCb have caused some background problems and even beam dumps.
  For some time Alice could not take data
In spite of the gaps we produced 610pb-1 in 12 days = 50pb-1/day

## Slide 30: (new) Record Page
 | 2010 | 2011 | Nominal
Energy [TeV] | 3.5 | 3.5 | 7
β* [m] (IP1,IP2,IP5,IP8) | 3.5, 3.5, 3.5, 3.5 | 1.5, 10, 1.5, 3.0 | 0.55, 10, 0.55, 10
Emittance [μm] (start of fill) | 2.0 – 3.5 | 1.5 – 2.2 | 3.75
Transverse beam size at IP1&5 [μm] | 60 | 28 | 16.7
Bunch population | 1.2×1011 p | 1.35×1011 p | 1.15×1011 p
Number of bunches | 368 | 1380 | 2808
Number of collisions (IP1 & IP5) | 348 | 1318 | -
Stored energy [MJ] | 28 | 110 | 360
Peak luminosity [cm-2s-1] | 2×1032 | 2.41×1033 | 1×1034
Max delivered luminosity (1 fill) [pb-1] | 6.23 | 100.7 | -
Longest Stable Beams fill [hrs] | 12:09 | 25:59 | -
1.0, 10,1.0,3.0
23
1.4x10+11 p
3.3x10+33
116

## Slide 31: Still – Not so bad!!
Sept 20th 2011
(Midday)
https://lhc-statistics.web.cern.ch/LHC-Statistics/#
Alick Macpherson, Yngve Levinsen and Mario Terra Pinheiro

## Slide 32: Rest of the year ..
There are 37 days remaining of the proton run
To date we have 3.3 fb-1 delivered
Some time needed for dedicated physics – Totem etc.
At 50pb-1 a day would get >1.5fb-1 more
You can scale with any multiplier you like!
Then:
MD4 block: including a test of Pb-p (no Physics!)
Pb-Pb Physics

## Slide 33: Conclusions
The steep performance increase of the LHC continues:
A factor ~5 in peak luminosity since the last LHCC!!
This is not without problems and issues but most are well under control, or in mitigation measures are in hand
What we need now is to exploit the magnificent peak performance and turn it into data on tape.
However we also need to push the machine to perform close to the peak to uncover any weaknesses (SEU) in time for mitigation measures during the Christmas stop.
Life is increasingly difficult juggling the needs of the different experiments since their optimum running conditions are so different!

## Slide 34: Thanks for your Attention

## Slide 35: Longer Term Planning
Not yet approved!

## Slide 36: MKI ‘Misfire Events’ (not related to previous slide)
Normal (triggered) turn-on
Erratic (untriggered) turn-on of MKI2 MS3
Interlocks detected erratic. Control (machine protection) philosophy is to trigger all MS and DS of system (within a delay of 1µs). Hence all 4 kicker magnets pulsed for up to 4.5µs.
Circulating beam was not hit by the kick.
Batch was extracted from SPS but saw no kick at MKI and went straight into the TDI.
Note: this MS was put in place during last TS and has since made 5 erratics (only last 2 affected beam).
M. Barnes
28/7/2011