Results of Removal of IPv4 Peering on LHCOPN in the U.S.
Edoardo Martelli / CERN, Shawn McKee / UMich, Mark Lukasczyk / BNL, Ryan Heath / FNAL, Silvio Pardi / BelleII
LHCOPN meetin at KIT 7th Oct 2025

---
Removal of IPv4 on US Tier1s LHCOPN links
Removal of IPv4 on US Tier1s LHCOPN links
- At July WLCG Management Board it was agreed to remove IPv4 from BNL and FNAL LHCOPN links on 2nd of September 2025, during a LHC stop (machine development)
- As a consequence, the IPv4 traffic to these two sites would fall-back to LHCONE, with last resort backup over the Internet

---
IPv4 leftovers
IPv4 leftovers
- Average amount of IPv6 traffic in LHCOPN already above 90% for several months
- Last clean-up of remaining IPv4 on BNL and FNAL during August:
  - JINR: solved by JINR by preferring IPv6 over IPv4 on Linux settings
  - Still some IPv4 traffic to NLT1 and IT-INFN-CNAF for well known limitations (switch performance at NLT1 and IPv4-only Infiniband gateway at CNAF)

---
BNL
BNL
BNL stopped all LHCOPN IPv4 peerings at 11:27 UTC (7:27 AM EDT or 13:27 CERN time where plots were copied)
https://monit-grafana-open.cern.ch/d/CIqtof5nk/us-bnl?orgId=16

---
FNAL
FNAL
- FNAL stopped all LHCOPN IPv4 peerings at 15:53 UTC
- IPv6 was stopped as well by mistake, but recovered at ~17:50 UTC
https://monit-grafana-open.cern.ch/d/JohzoB5nk/us-fnal?orgId=16

---
FNAL-CERN IPv4 moves to LHCONE
FNAL-CERN IPv4 moves to LHCONE
FNAL-CERN IPv4 moves to LHCONE when the LHCOPN peerings stop

---
% IPv6/total - whole LHCOPN
% IPv6/total - whole LHCOPN
- Percentage IPv6 over total traffic considering all LHCOPN links
- Stop of BNL and FNAL not noticeable on the global stat
https://monit-grafana-open.cern.ch/d/cumEJJb4z/lhcopn-one-ipv6-vs-ipv4?orgId=16

---
% IPv6/total - FNAL and BNL only
% IPv6/total - FNAL and BNL only
- Percentage IPv6 over total traffic considering only FNAL and BNL links
- 100% IPv6
https://monit-grafana-open.cern.ch/d/cumEJJb4z/lhcopn-one-ipv6-vs-ipv4?orgId=16

---
Impact on ATLAS
Impact on ATLAS
- No noticeable impact.
- Any remaining IPv4 Traffic re-routed onto
  LHCONE or R&E networks.
- Has a few non-WLCG experiments that were using LHCOPN and now use LHCONE

---
Impact on CMS
Impact on CMS
- No noticeable impact.
- Any remaining IPv4 Traffic re-routed onto
  LHCONE or R&E networks.

---
Impact on BelleII
Impact on BelleII
- IT-INFN-CNAF nodes are IPv4 only. Transfers to BNL
  moved to LHCONE OK
- All BNL services still reachable over IPv4 as before
- Some errors appeared already
  before Sept 2nd: not
  related to the routing
  change

---
Next steps
Next steps
Revert IPv4 back to FNAL and/or BNL? Or leave it off forever?
  - Still off for the time being, since no negative impact
  - Network teams in favour to keep IPv4 off
- Results and plans to be discussed at the LHCOPN/ONE meeting
  - Pushing for IPv6-only LHCOPN before DC27 (even end of 2025?)
  - Evaluating IPv6-only LHCONE before Run-4 start in 2030

---
Questions?
Questions?

---
Back-up slides
Back-up slides

---
BNL IPv4 and IPv6
BNL IPv4 and IPv6
ATLAS
Belle II

---
IPv4 vs IPv6 last 30 days
IPv4 vs IPv6 last 30 days

---
% IPv6/Total last 30 days
% IPv6/Total last 30 days