## Slide 1
Report from the Calorimeter Trigger Upgrade Review
João Varela
LIP
on behalf of the review committee
CMS Upgrade Week and Workshop
7-10 November 2011, Fermilab

## Slide 2
First review session in October 14.
Review panel:
  J. Varela, D. Acosta, E. Perez
  M. Hansen, S. Marchioro, C. Schwick, J. Troska
  D. Baden, A. Yagil, G. Landsberg, G. Rolandi
Two options for the upgrade of the calorimeter trigger systems were proposed.
Both proposal are of very high quality, involve strong groups and reflect a large experience with the present system.
We congratulate both groups for the vast amount of excellent work performed in the last years in the development of these proposals.
Review of Calorimeter Trigger Upgrade

## Slide 3
The committee assumes that a decision about the upgrade calorimeter trigger architecture needs to be taken soon, allowing the new system to be ready in 2016 (one year after the end of LS1).
This advanced schedule is motivated by the possibility that luminosity above 1E34 at 14 TeV will be reached before LS2
The committee is aiming to deliver final recommendations by the time of the next CMS week in December
Schedule for decision

## Slide 4
The committee feels that the calorimeter trigger upgrade proposal needs more quantitative trigger/physics arguments why it is needed after LS1 over the current design.
In particular additional results with higher pile-up and making use of the new HCAL segmentation are needed.
All simulation results were obtained by the Wisconsin group. The committee strongly encourages the UK group to join this effort as well.
Trigger/physics motivations

## Slide 5
Additional simulations of different algorithm options in different pileup scenarios are still needed.
Studies will be needed to quantify the expected performance using pre-clusters of 2x2 towers (or other size) or single towers in the object identification stage.
The effect of thresholds on tower or cluster energies for different pile-up and noise scenarios needs also to be quantified both in terms of the rates/efficiency performance and of the expected trigger data throughput.
A comprehensive study of EG isolation conditions, as function of pile-up and noise, using both real data and simulated data, is needed.
Additional studies

## Slide 6
The committee recommends the proponents:
  to define a program of additional trigger studies
  to prepare a document summarizing the results and reinforcing the physics case for the calorimeter trigger upgrade.
The schedule for the new results and the summary document should be established in agreement with the upgrade project management.
The outcome of the present review process is independent of these results.
Recommendations on trigger studies

## Slide 7
While conceptually different the two proposals are based on very similar hardware.
Both proposal have two hardware layers fully interconnected by high-speed optical links (10 Gb/s).
The architecture of the cards in both proposals is also very similar, being based on powerful FPGAs (Virtex-7) and high speed optical transducers.
The CT proposal includes high-speed backplane and crate intercommunication allowing to build pre-clusters in the first layer (sliding window 2x2 towers)
Proposed hardware

## Slide 8
Two options:
CT reduces the input information to pre-clusters 2x2 in a way that makes possible the transfer of these clusters to the 2nd stage in one crossing
TMT increases the number of BXs used for data transfer (10 BXs) such that the transfer of the full tower data to the processing nodes is possible
The optimum may be in between these two options.
With suitable hardware, different options could eventually be implemented just by using different firmware
Options

## Slide 9
The CT architecture was motivated by the study of algorithms that use 2x2 clustering in the 1st stage.
These studies have still to be completed for higher pileup scenarios and using real data when possible.
The TMT architecture was motivated on general principles only.
Having all trigger primitives from the calorimeters available for processing in one place cannot be a disadvantage, giving in principle the largest flexibility in later definition of algorithms.
Architectures motivations

## Slide 10
TMT proposal:
  Full tower data available for reconstruction of objects
  More complex synchronous pipelined processing
  The architecture intrinsically introduces a latency of ~ 10 BX, limiting the available processing time after full data transfer to the 2nd stage
CT proposal:
  More conventional architecture
  Larger processing latency is available (but using less information)
  High-speed electrical backplane is an additional risk factor
Main advantages and drawbacks

## Slide 11
Some committee members appreciated the trigger path concept and the flexibility offered in the CT design whereby you can replace one FPGA w/o affecting the rest.
Other committee members appreciated the fact that the TMT design involve few firmware images and were not convinced by the argument that having FPGAs dedicated to single trigger paths will speed up the development cycle and ease significantly the maintenance.
Firmware

## Slide 12
The technical risk appears not to be very different between the two proposals. The TMT effectively gets rid of spatial sharing of trigger primitives at the expense of more complicated, yet apparently feasible, multi time-sample architecture.
The CT proposes a trigger design closer to the currently operating RCT-GCT making it conceptually simpler but by no means technically simple. The proposed backplane is challenging but within present technology, and the Wisconsin group has large expertise in this area and running prototypes.
The UK group has large experience with the GCT optical fabric, which has a number of links of the same order of magnitude of the proposed systems. Reliability of the optical components is a concern in such large systems and careful selection of components needs to be guaranteed.
Both systems propose the use of 10 Gbit/s optical links and a large number of links per card (up to 72). The UK group has a demonstrator card (MINI-T5) in operation with 32 links of 5 Gb/s each. While this gives confidence that the final goal can be achieved it is still not a prove.
Reliability and risk

## Slide 13
The time-multiplexing design is an interesting option to pursue (providing flexibility in several respects), but it has risks.
It is safer to have also the option of a more traditional two-level design.
Possible latency limitations when using full time-multiplexing suggests that the option of pre-clustering for data reduction in the first stage should be kept.
Hardware that can handle either solution or intermediate options would be best in principle, if that is possible.
Further comments

## Slide 14
The committee asks both groups to analyze the possibility and the implications of implementing hardware capable to run both options or other possible variations.
The system would be capable to optionally reconstruct pre-clusters, and would have enough bandwidth and processing power to accommodate the full TMT option.
Ideally the system would be based on the same processing board in the two levels.
Recommendations on hardware architecture

## Slide 15
Next steps
Release the committee report, including comments, recommendations and additional questions to the groups
Iterate with the proponents
Converge to a final recommendation to the upgrade management in December