## Slide 1: FCC-ee Layout and Optics Design WG 1st meeting – 10 April 2025
FCC-ee Layout and Optics Design
Ghislain ROY

## Slide 2: Introduction
Room for work to be done between
FCC-ee Accelerator Design WG (Design and Performance)
FCC-ee Optics Tuning WG (Tuning, Tolerances, Corrections)
Work includes
  layout refinements and coordination with Integration, Civil Engineering,
  matching of optics, in coordination with many stakeholders,
  evolution of the optics from Conceptual Design to Technical Design, in collaboration with equipment groups and collaborators
Proposal for a Layout and Optics Design Working Group,
chair: Ghislain Roy (until end 2025)
scientific secretary: Sofia Kostoglou

## Slide 3: Mandate
The FCC-ee Optics WG is responsible for the technical layout and design of the optics for the FCC-ee collider,
and for the comparative evaluation of the different optics available,
in view of a decision to be taken in early 2026 to continue the development of a baseline optic.
Ghislain ROY
FCC-ee Layout and Optics Design

## Slide 4: Programme for 2025

## Slide 5: Major Tasks
Layout
Matching / Technical Insertions
Optics Repository
Conceptual to Technical Design
Optics comparison

## Slide 6: 1- Layout
1- FCC-ee layout, referenced to Booster and FCC-hh:
Same CE structures – limited tunnel size; integration constraints
Converging on CE layout for detailed studies (long lead time)
2- Layout
in technical insertions (beam separation, crossing),
in experimental insertions (booster, collider incoming outgoing, beamstrahlung; IP/detector; polarimeter),
in arcs (vertical, transverse and longitudinal alignment collider/booster)
3- Layout (and modelling) for both positron and electron beams
shared elements with double aperture magnets in arcs,
separated elements in insertions (beam separation vs magnets and supports)
4- Collider, Booster and tunnel elevations
Impact on the stability of mechanical structures, and performance
size of tunnel vs. reservations and size of elements (cryomodules in PH, PL)

## Slide 7: 2- Matching / Technical Insertions
Develop the knowledge and tools to reproduce the design of different FCC-ee optics from first principles (arcs and IRs), including matching the performance Insourcing knowledge, training, and future-proofing!
Compare functional vs. universal optics in technical insertions.
Beam dynamics and performance vs. functional efficiency
Injection and Dump (PB), Collimation (PF), RF (PH), “empty” (PL)
Insert technical insertions in optics files,
with space reservations for specialised hardware; breaks the symmetry
Rematch for functional efficiency (top-up injection, collimation, BSC…)

## Slide 8: 2- Matching / Technical Insertions
Match set of optics with increasing performance reach
  Performance, tolerances… as a function of 𝞫*
Match specialised optics (ballistic, monochromatisation)
Tapering granularity and strategy
  arc-by-arc, cell-by-cell, element-by-element?
  Effect on performance vs complexity and cost
Standard knobs for tune, phase advance, chromaticity, etc.
  target elements; ease of matching; validity domain
  implement a knob functionality in computing tools (was in Mad-8)

## Slide 9: 3- Optics Repository
1- Review the organisation of data, the test suites and the publication process
fragile and fails consistently in Gitlab
2- Identify the blocking points for the limited use of the Gitlab repository
both for data pull and data push (private GitHub)
3- Propose an appropriate organisation
for both useful and practical data, but also structure and formats
for meaningful and simple tests
for a lower maintenance
for relevant automated documentation (reference output files and figures)
VCS vs. filesystem repository (and / or ?)

## Slide 10: 4- Conceptual to Technical
1- Classes of elements
based on lengths and strengths; normalise if possible
magnetic lengths vs overall lengths (integration collisions; max. length = 12m)
reflected in optics files (classes, layout, excitations)
2- Powering circuits reflected in optics files (classes, layout, excitations)
3- Add a complete set of beam instrumentation, corrector hardware, feedbacks, kickers, etc… to the optics files (precise information or space reservations; refer to PBS)
4- Naming of different functional sections (arc, sector…) -> Quality office
5- Naming of classes and elements (MQ….L1 vs QC0L4) -> Quality office and equipment groups
6- Insertion of standardised markers in optics files (e.g. start of arc, polarimeter source point)
7- Insertion of optics in layout databases; connection to engineering databases -> Quality office

## Slide 11: 5- Optics Comparison
Two optics families to be compared: GHC (Oide-san), LCC (P. Raimondi),
and two options: HTS (M. Koratzinos), Combined functions (EPFL)
Task : Collect the relevant data and information from the different experts and bodies, and present this information for further decisions.
May require matching and/or preparing optics files before data can be generated
Data might be sparse or generated on different bases
This WG will not decide or choose one optics over the others
but the process might be assisted by internal or external review or panel

## Slide 12: 5- Optics Comparison
Multi-criteria comparison
Performance reach, including Luminosity, DA, MA, Lifetime, beam-beam, tolerances…
Matching and tuning of all experimental and technical insertions (Injection, Extraction to dump, Collimation and RF)
Path to reach the highest performance (tuning scenarios, 𝞫*)
Collimation cleaning efficiency, top-up injection efficiency and background, polarization, solenoid compensation (local and non-local), integration of polarimeters, resonant depolarisation kickers, feedbacks and beam instrumentation…
Evaluation of the complexity and quantity of the hardware to be procured and installed (e.g. magnet catalogue), power consumption, powering complexity, design and stability of supports and alignment, integration underground, transport, safety and environmental aspects, CAPEX and OPEX evaluation…

## Slide 13: Caveat !
Some consider that one cannot compare the optics until
- both GHC and LCC optics have been produced with fully functional and performing technical insertions (Injection, Collimation, RF) at all energies and
- they have been evaluated to deliver the required luminosities at all energies
Some consider that we should do our best with
- a limited set of sparse and unbalanced data (e.g. GHC was studied more),
- limited time and resources to aggregate more data,
- moving targets as we match more complete optics (technical insertions and layout)

## Slide 14: collaborators and Stakeholders

## Slide 15: Collaborators and Stakeholders
ABP
    FCC-hh design (M. Giovannozzi)
    FCC-ee Accelerator Design (F. Zimmermann, C. Carli)
    Optics Tuning (R. Tomás)
    Polarisation – Energy Calibration (J. Keintzel)
    Collimation - MDI (R. Bruce)
    Beam-beam (X. Buffat), Coherent effects and Impedance (C. Zannini)
    Incoherent effects (S. Kostoglou)
    E-cloud (L. Mether)
    Injectors and Booster (H. Bartosik)
    Modelling software: SAD, MAD-X, Mad8, XSuite, MAD-NG, PyAT… (G. Iadarola)
    Reference Repository: Gitlab... (G. Iadarola)

## Slide 16: Collaborators and Stakeholders
Working groups and meetings
  FCC-ee Accelerator Design, Optics Tuning, EPOL, MDI, Top-up injection, ATDC, Integration…
CERN groups
  GM (Survey – alignment), ABT (injection, dumps, transfer lines), BI (instrumentation), RF (incl. feedbacks, depolarising kickers), MSC (magnets), EPC (Power Converters),
  VSC (vacuum – absorbers), STI (collimators – absorbers), MME (girders, integration), ACE (coordination, databases and quality management), OP, etc.
Collaborations
  Booster Design (CEA), Optics Design (ESRF, EPFL), MDI (INFN), Monochromatization (IJC Lab),…

## Slide 17: Reporting
The FCC-ee optics WG reports regularly to
ABP WP Task Leader meeting for FCC (Y. Papaphilippou, C. Carli) and
FCC-ee Accelerator Design WG (F. Zimmermann, T. Raubenheimer)
and informs the relevant working groups and meetings:
Optics Tuning, Integration, Accelerator Technical Design Committee, Infrastructure and Operation Committee, Booster design, MDI, EPOL, Top-up injection, FCC-hh, etc.

## Slide 18: Timeline (proposal for discussion)
FCC Week 2025: Status and Workplan, presentation of the comparison exercise
Summer 2025: Repository reorganised and ready; Optics layout; naming conventions
September 2025: Optics with technical insertions and complete layouts
  December 2025:
    Optics Comparison Report;
    Optics in Layout Database;
    Geometry frozen for Civil Engineering
March 2026: Decision on Optics
FCC Week 2026: First Technical Design of Optics

## Slide 19: Organisation

## Slide 20: Invitations, Information
Mailing list: FCC-ee-layout-optics
75 participants already, at their request or added by us (will be evolving)
Low volume mailing list:
invitations with detailed agenda,
minutes of meetings,
important information such as publications (e.g. notes and reports)

## Slide 21: Meetings
Meetings are to be preferentially organised in person, with Zoom as required for the benefit of external collaborators.
Meetings are preferably for work sessions, and not just reporting.
hence, please come and participate if you can contribute to the topics.
Please submit questions and topics for discussion by email to the chair and secretary.
Proposal for a fixed meeting slot:
Thursday morning, 9:00-10:30, every two weeks, alternating with the FCC Machine Protection Task Force.

## Slide 22: Documentation
Indico for meeting agenda and minutes
EDMS for notes and reports
notes and reports are preferred to slideshows and presentations
notes and reports have a lifecycle (versions, obsolescence…)
they form the basis for documentation on the longer-term
Gitlab for optics files;
later move to databases for layout,
and ultimately for strength files as well

## Slide 23: Thanks for your attention Questions? Comments?

## Slide 24: Next meeting (date and place to be announced)
Topic: List all known or upcoming layout issues that require attention and work
Examples:
- vertical bypass crossing in technical insertions,
- path length difference around RF cryomodules,
- path length tuning in other technical insertions,
- booster lateral placement in the arcs vs. booster inner bypass in IR,
- etc…
A first note is to be published with this list to be able to follow progress.