| SPS North Area |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  |  |  | M. van Dijk |  |  |  |  |  |
| Facility Coordinator this week |  |  |  |  | L. Nevay |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |
| H2 | Yes |  |  | H6 |  |  | Yes | K12 |  | Yes |
| H4 | Yes |  |  | H8 |  |  | Yes | M2 |  | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |
| H2 | 82.4% |  |  | H6 |  |  | 82.4% | K12 |  | 82.4% |
| H4 | 82.4% |  |  | H8 |  |  | 82.4% | M2 |  | 82.4% |
| Target Sharing (ASM) |  |  |  |  |  |  |  |  |  |  |
| T2 | Oxygen as available (300-800e8 charges) |  |  | T4 |  |  | N/A | T6 |  | N/A |
|  |  |  |  | T10 |  |  | N/A |  |  |  |
| Facility Status |  |  |  |  |  |  |  |  |  |  |
| Summary |  | General: Good week when beam was available. H2: Oxygen beams set-up started, physics of NA61 is planned to start on Saturday 28.06. H4/H6/H8/M2/P42/K12: Good operation. Beamlines switched off for Oxygen ion run. |  |  |  |  |  |  |  |  |
| Issues |  |  |  |  |  |  |  |  |  |  |
| Plans |  | General: Inspection in TCC2 of the P42 QUAD after the problem we had several weeks ago. TAXs inspection in the shadow of the intervention. H2: NA61 continues with oxygen ions. H4: No user during oxygen run. H6: No user during oxygen run. H8: STI remains in PPE128 (no beam). M2: MUonE continues after the oxygen run. K12: NA62 continues after the oxygen run. |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |
| TCC2 |  | Duration | 2h |  |  | Preferred date/time |  |  | 03.07. 08:00 to 10:00 |  |