| Linac 3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | G Bellodi |  |  |
| Machine Supervisor this week |  |  | D Kuchler |  |  |
| Statistics |  |  |  |  |  |
| Availability | 100% - to be checked with AFT |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Ion species | Oxygen |  |  |  |  |
| Summary | A stable beam of 90uA delivered to LEIR during most of the week. Planned technical stop from Tuesday morning 24/06 at 9h to Wednesday 25/06 at 16h: magnet inspection, FGC3 FPGA upgrade (rolled back), central timing system restart, intervention on control tack of sector valves. |  |  |  |  |
| Issues | Tank2 and source went down on Tuesday afternoon (during TS) probably due to a glitch. On Friday morning the BCT frontend cfv-351-bctft went down (timing glicth??) and was restarted by SY-BI expert (non-blocking fault). |  |  |  |  |
| Plans | Oxygen beam for physics . |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| Yes / No | Duration |  |  | Preferred date/time |  |
| Reason |  |  |  |  |  |
| Impact |  |  |  |  |  |